# Section B - Supplies or Services and Prices

TYPE OF CONTRACT

Type of Contract:  The Government contemplates award of a cost-plus-fixed-fee contract. The goal of the contract is full performance of the work specified in the Statement of Work (SOW).  The attainment of this goal, meaning the delivery of all items contained under SOW heading 4.0, Deliverables and Schedule and the Contract Data Requirement List attached hereto, constitutes the condition for payment of the entire fixed fee.   The successful to be determined offeror shall endeavor to complete the contract within the estimated cost; the government may elect to increase the estimated cost, thereby requiring the successful to be determined offeror to complete the contract without adjustment in the fixed fee. The fixed fee, however, is subject to an equitable adjustment in the event the scope of work is changed or the goal of the contract is not attained. Work beyond the estimate period of the performance is allowable given that this is a completion contract.

| ITEM NO | SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 0001 |  |  | Dollars, U.S. |  |  |
|  | Program Management Services CPFF Provide program integration and program management services required to support the execution of the Army Manufacturing and Technology (ManTech) Program and RDECOM technical processes. Services provided under the CLIN are inclusive of ManTech Joint Service Integration (SOW 3.1.1), ManTech Program Execution (SOW 3.1.2), Technology Transition Program Support (SOW 3.2.), and Technical Process Support (SOW 3.2.3) efforts. Other Direct Costs Travel: All travel shall be in accordance with the Government's Joint Travel Regulation (JTR) or Federal Travel Regulation (FTR). Present all travel vouchers and supporting documents for payment within 10 days after completion of travel. The ceiling cost for ManTech Joint Service Integration (SOW 3.1.1), ManTech Program Execution (SOW 3.1.2), and Technical Process Support (SOW 3.2.3) shall not exceed $35,000 per funded annum period. The ceiling cost for Technology Transition Program Support (SOW 3.2.) shall not exceed $10,000 per funded annum period. Other Direct Costs: The contractor shall be reimbursed for non-travel expenses that may arise while on mandatory travel as required by SOW paragraph 5.0. The ceiling cost for ManTech Joint Service Integration (SOW 3.1.1), ManTech Program Execution (SOW 3.1.2), and Technical Process Support (SOW 3.2.3) shall not exceed $100,000 per funded annum period. The ceiling cost for Technology Transition Program Support (SOW 3.2.) shall not exceed $20,000. Period of Performance is 60 months: 1 July 2011 through 30 June 2016. FOB: Destination |  |  |  |  |
| ESTIMATED COST |  |  |  |  |  |
| FIXED FEE |  |  |  |  |  |
| TOTAL EST COST + FEE |  |  |  |  |  |

| ITEM NO | SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 0002 |  |  |  |  |  |
|  | DD Forms 1423 DD Forms 1423 Contract Data Requirement List, appended hereto as Exhibit J.1 through J.3, represents a requirement for all work performed inclusive of ManTech Joint Service Integration (SOW 3.1.1), ManTech Program Execution (SOW 3.1.2), Technology Transition Program Support (SOW 3.2.), and Technical Process Support (SOW 3.2.3) efforts . The contract is obligated to deliver all data listed and the price attributable to data shall be included in the total offer price. ******************NOT SEPARATELY PRICED************ FOB: Destination |  |  |  |  |
|  |  |  |  | NET AMT |  |

| ITEM NO | SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 0003 |  |  |  |  |  |
|  | Accounting for Contract Services The contractor shall provide manpower reporting in accordance with clause entitled "Accounting for Contract Services Requirement (June 2010)” in the Statement of Work. Instructions, including the Contractor and Subcontractor User Guides, are available at the CMRA (Contractor Manpower Reporting Applications) website at https://cmra.army.mil. For further assistance, email CMRA Help Desk at contractormanpower@hqda.army.mil. ******************NOT SEPARATELY PRICED************ FOB: Destination |  |  |  |  |
|  |  |  |  | NET AMT |  |

# Section C - Descriptions and Specifications

STATEMENT OF WORK

U.S. Army Manufacturing and Technology (ManTech) Program Professional and Technical Support

### 1.0 OBJECTIVE

This Statement of Work (SOW) identifies the professional and technical support required to facilitate the Research, Development & Engineering Command’s (RDECOM’s) execution of the Army Manufacturing and Technology (ManTech) Program, the Army Technology Transfer Program and RDECOM technical processes on behalf of the Assistant Secretary of the Army (Acquisition, Logistics and Technology) [ASA( ALT)]. The objective of this support is to provide program integration and program management services to RDECOM Programs and Engineering (P&E).

### 2.0 BACKGROUND

2.1 The ManTech Program goal is to provide essential manufacturing technologies that will enable affordability, sustainability, improved quality, shorter production lead times, enhanced productiveness, improved safety, and reduced risk in transitioning manufacturing technology to production. RDECOM executes the day-to-day ManTech activities for the ASA( ALT). This includes technology transition integration of ManTech products, road-mapping of Army manufacturing requirements, coordination and planning with other Service and Agency manufacturing technology programs; executing goals to support Department of Army (DA) and Office of Secretary Defense (OSD) requirements; and oversight of the Army Research, Development and Engineering Centers (RDECs) and the Army Research Laboratory (ARL), with respect to project development and execution.

2.2 The Army ManTech program is structured to meet near term, mid and far term goals that address Army Warfighter needs.  Near term goals use existing technology to address immediate Army manufacturing needs for transitioning to the Warfighter usually within two years.  Mid and far term objectives address emerging technology from Science and Technology (S&T) efforts that address producibility and affordability from a systems engineering approach within a three to five year time frame.  The Army Principal, as a member of the Joint Defense ManTech Panel (JDMTP), provides coordination among the Services, Defense Logistics Agency (DLA), and Missile Defense Agency (MDA) manufacturing programs.  Associated documents and legislative requirements include DoDD 4200.15 and UCS Title 10 Sections 2521.

### 3.0 SCOPE

#### 3.1 MANTECH PROGRAM SUPPORT

3.1.1 JOINT SERVICE INTEGRATION

3.1.1.1    The contractor shall provide support to the Army JDMTP Principal and act as liaison to the Army ManTech representatives to each of the JDMTP Subpanels.  The contractor shall act as a liaison with the OSD Office of Technology Transition (OTT) and the ManTech offices within the Navy, Air Force, DLA, and MDA.  The contractor shall report on joint activities to the Army ManTech program manager as well as provide input for joint project reviews and management for the JDMTP.  The contractor shall assist OSD OTT as needed with respect to JDMTP actions to include support to breakout sessions hosted by OTT for the Program Executive Office (PEO)/ System Command (SYSCOM) conference.

3.1.1.2 The contractor shall provide support at the Defense Manufacturing Conference (DMC).  Support shall consist of a creation, assembly, and removal of an exhibit booth that depicts the Army’s ManTech Program’s latest accomplishments, on-site manning of the booth throughout the conference period; and development, production, and distribution of the Army ManTech brochure and JDMTP Department of Defense (DoD) Warfighter Relevance brochure.

3.1.1.3 The contractor shall assist the Army ManTech program manager in facilitating technology and Industrial Base efforts with the Canadian National Defense Department under the auspices of the North American Technology and Industrial Base organization (NATIBO).

3.1.2 MANTECH PROGRAM EXECUTION

3.1.2.1 The contractor shall provide program management, technical, and administrative support to the Army ManTech Program.  The support shall include, but not limited to: quick-reaction responses to inquiries from RDECOM, Army Materiel Command, DA, ASA(ALT), and DoD regarding program and project execution, schedule and technical status.  The contractor shall prepare written correspondence and provide secretariat duties at Army meetings.

3.1.2.2 The contractor shall support the integration and implementation of identified program tasks to include the assessment of cost estimates, programmatic technical documentation, and life cycle costs as they relate to the accomplishment of production requirements.

3.1.2.3 The contractor shall provide support to Army ManTech Program documentation, technical information consolidation, and packaging of success stories.

3.1.2.4 The contractor shall support the development and execution of new ManTech proposals and evaluations of on-going efforts for cost, schedule, performance and transition.

3.1.2.5  The contractor shall support RDECOM initiatives to include technical analysis and development of reports, briefings, databases, metrics, and graphics for executive level decisions and presentations; post and maintain technical documents on SharePoint  to enable distribution and review among numerous stakeholders; review ManTech packages for format, content and consistency; coordinate ManTech reviews to include RDECOM one-Star, U.S. Army Training and Doctrine Command , the Army Warfighter Technical Council, and Army S&T Working Group to include administrative support, read-ahead packages, analysis products and preparation of meeting minutes; coordinate Army S&T Master Plan; participate in SharePoint planning meetings to provide support and feedback to the SharePoint project manager on any future capability and/or tools planned for SharePoint; review and track Technology Transition Agreements (TTAs); provide reports to various staff of requested ManTech information as requested.   SharePoint is an enterprise management software solution developed to support the Army S&T community.

3.1.2.6	The contractor shall support the integration and implementation of the ManTech programs to include cost projections, Metrics Confirmation Memos, TTAs, Cost Analysis, review of all technical proposals, assisting RDECOM with technical evaluations of program and monthly collecting and reporting of the financial performance of all ManTech programs including Congressional Adds and Jointly funding programs through the JDMTP, Defense Manufacturing Science and Technology ManTech, and the Industrial Base Innovation Fund.

#### 3.2 TECHNOLOGY TRANSITION PROGRAM SUPPORT

3.2.1   The contractor shall provide technical and management support for all Technology Transfer (T2) functions.  Provide coordination, draft agenda’s, develop briefing material and conduct site surveys for the annual Technology Transfer Integration Planning Team conference.  The contractor shall collect and review all Army Cooperative Research and Development Agreement (CRADA) and upload data and information to the Defense Technology Transfer Information System (DTTIS).  The contractor shall interact with all Army’s Office of Research Technology Application representatives on a monthly basis.  The contractor shall develop and report the quarterly Technology Transfer Commercialization Act to the OSD OTT and ensure accuracy reporting of all required information.   The contractor shall attend coordination meetings with OTT and other services and government agencies as needed.  The contractor shall interact with Army Legal Council relating to all CRADAs and Patent License Agreements (PLA), Patent License Income and ensure timely reporting and uploading to DTTIS.  The contractor shall assign Army Control Numbers to all CRADAs and PLAs and retain digital copies in a web based central repository for minimum of five years to meet OSD requirements.

3.2.2 The contractor shall also provide support as required for the Counter-Terrorism Technology Program (CTTP), the Defense Acquisition Challenge Program (DACP), and Small Business Innovative Research Program (SBIR) and provide technical recommendations on rapid-response manufacturing solutions which leverage these programs.

3.2.3 TECHNICAL PROCESS SUPPORT

3.2.3.1 The contractor shall facilitate HQ planning, coordination and management of Technology Focus Team (TFT)/Systems Integration Domains (SID) activities and operations.

3.2.3.2 The contractor shall provide data management support and user access to Army Knowledge Online and other R&D information systems for archiving TFT/SID documentation and data analysis.

3.2.3.3 The contractor shall support business process and policy development to enable coordination of the RDECOM R&D portfolio to achieve maximum benefit to the Warfighter with appropriate balance of program focus, cost, and risk. Contractor shall help identify and engage key internal and external stakeholders to obtain support, collaborate, and inform IAW the portfolio management objectives.   Contractor shall coordinate with key stakeholders to identify and collect appropriate metrics to enable informed decisions throughout the business process.  Contractor shall help identify and define functional requirements for tools to support portfolio management, and assess efficacy of current tools or proposed approaches for improvement.

#### 3.3 ESTIMATED WORK REQUIREMENTS

3.3.1 For the purposes of indicating scope of work only, the Government estimate for the work to be performed during the period of performance of this SOW is described below.

3.3.1.1 ManTech Estimates:

Position						Qty		Projected Hours (EST)

Program Manager				0.5			1040

Senior Analyst					1			2080

Mid-level Analyst				2			 4160

Junior Analyst					1			 2080

3.3.1.2 T2 and Tech Process Support Estimates:

Position						Qty		Projected Hours (EST)

Senior Analyst					1			2080

Senior Program Integration Specialist		1			2080

3.3.2 Personnel Qualifications

3.3.2.1 The contractor shall be responsible for employing technically qualified personnel to perform the work specified in this SOW. The contractor shall maintain the personnel, organization and administrative control necessary to ensure that the work delivered meets the contract specifications and requirements. The work history of each contractor employee must contain experience directly related to the task and functions he/she is intended to perform under this contract.

3.3.2.2 The Government reserves the right, during the life of the resulting contract, to request work histories on any contractor employee for the purposes of verifying compliance with the above requirements; additionally, the government reserves the right to review resumes of contractor personnel proposed to be assigned.  Personnel assigned to, or utilized by, the contractor in performance of work shall be fully capable of performing the contemplated functions of the respective labor categories in an efficient, reliable, and professional manner.

3.3.2.3   Personnel shall have relevant education and recent, relevant experience and overall skill mix of the proposal staff to accomplish all the efforts of the SOW.

3.3.3 Specific Personnel Qualifications Requirements – Personnel required to perform the services set forth within this SOW must meet the minimum qualifications for the respective labor categories identified herein. Personnel assigned to or utilized by the contractor in the performance of this contract shall, as a minimum, be a United States Citizen, meet the experience, educational, or other background requirements set forth in the job description below and shall be fully capable of performing in an efficient, reliable, and professional manner.

3.3.4   Contract Personnel.  The contractor shall submit resumes to the Government for review for those professional and technical personnel assigned to tasks under this SOW.  Resumes shall include the individuals name, job category, education, specialized experience in the proposed job function and any related areas such as:

3.3.4.1 Program Manager:  The contractor shall exercise management, budgetary, and operational control over the assigned programs.  Works directly for the ManTech Program Manager and is the first line supervisor for all other contractors.  Skills needed to plan, organize, and direct team work in program execution which involves programs requiring substantial resources or changes in established procedures.

Education

Bachelor’s in Engineering or Business Management.  A Masters degree in Management or Masters in Business Administration is highly desired.

Experience Summary

Comprehensive knowledge of the application of a wide range of qualitative and quantitative methods for the assessment and implement of major programs.  Expert knowledge of manufacturing technology with a minimum of 10 years experience with DoD manufacturing programs and joint manufacturing transition and manufacturing readiness and planning processes is required.  Minimum of 15 years of program management for industrial and/or electrical engineering, manufacturing and affordability programs required.

3.3.4.2 Senior Program Analyst:  The contractor shall manage the daily activities. The contractor will provide input to program planning documents, coordinate activities within the RDECs. The contractor will be the liaison to the other DoD ManTech programs, as well as participate in working groups that develop policy for manufacturing readiness levels, Warfighter relevance and act as the liaison to the Joint Defense ManTech technical subpanels.

Education

Bachelors Degree in Science, Engineering, Business Management, or other Technical related field (i.e. physical sciences, chemistry, physics).  A Masters degree in Management or Business Administration is highly desired.

Experience Summary

Expert knowledge of manufacturing technology with a minimum of 10 years experience with DoD manufacturing programs and joint manufacturing transition and manufacturing readiness and planning processes is required.  Minimum of 15 years of industrial and/or electrical engineering, manufacturing and affordability programs required. Expert knowledge of manufacturing system requirements for weapon systems is required.

3.3.4.3  Mid-Level Program Analyst:  The contractor shall provide day-to-day program management support to include coordination with government ManTech managers for data inputs to RDECOM data calls, collection of monthly budget execution data, and consolidation of program summary pages into a “Gold Book” and review of all inputs for accuracy, consistency and clarity.  The contractor shall coordinate meetings and conferences to include internal process reviews, commodity area manager meetings, and coordination meetings with program managers or their representatives.  The contractor shall be the interface with industry with respect to programmatic questions, technology transfer or technical inquiries from the ManTech website.  The contractor shall be familiar with networks and databases.

Education

Minimum of Bachelor’s degree with specialty in business or engineering.

Experience Summary

Expert knowledge of manufacturing system demonstrations and RDECOM ManTech project office functions is required.  A minimum of 3 years of experience with Manufacturing Technology and a minimum of 10 years of relevant experience is required.

3.3.4.4 Junior Analyst:  The contractor shall provide technical and administrative support in the development of website updates, technical publications and brochures, booth layout and maintenance of manufacturing technology information.

Education

Minimum of Associates degree with specialty in HTML, word processing or data management desired.

Experience Summary

The contractor shall have a minimum of 5 years experience related to brochures, website and data management.

3.3.4.5 Senior Program Integration Specialist:   The contractor shall interface with RDECOM HQ to facilitate HQ planning, coordination and management of Technology Focus Team (TFT)/Systems Integration Domains (SID) activities and operations. The contractor shall provide data management support and user access to Army Knowledge Online and other R&D information systems for archiving TFT/SID documentation and data analysis Contractor shall help identify and engage key internal and external stakeholders to obtain support, collaborate, and inform IAW the portfolio management objectives.   Contractor shall help identify and define functional requirements for tools to support portfolio management, and assess efficacy of current tools or proposed approaches for improvement.

Education

Minimum of Bachelors Degree is required.  A degree in Science, Engineering, or other Technical related field (i.e. physical sciences, chemistry, physics) is highly desired.

Experience Summary

The contractor shall have a minimum of 10 years of experience technology planning to include affordability and defense technology transition initiatives.

3.3.5 Resumes are required for all positions in order to confirm the acceptability and availability of personnel in order to facilitate the start of performance immediately following contract award.

3.3.6 If the Contracting Officer questions the qualifications or competence of any person performing under this SOW, the burden of proof to sustain that the person is qualified, as prescribed herein, shall be on the contractor.

3.3.7 The contractor personnel shall meet the proposed qualifications for the position.  The contractor shall train all new personnel performing work under this SOW in the applicable functional and technical areas.

3.3.8 The contractor personnel resumes shall include details regarding the level of participation (e.g., project director, programmer, analyst, etc.), the number of personnel supervised (if applicable), and the size and scope of the work for which the individual was responsible (e.g., IPTs, Resource databases, project/program development, etc.).

3.3.9 The contractor personnel shall possess all necessary qualifications at the time of proposal submission.

### 4.0 DELIVERABLES AND SCHEDULE

4.1 Deliverables.  Any deliverable defined in this SOW shall be submitted under official company letterhead signed by a designated company representative.  The cover letter shall be addressed to the Government’s Technical Point of Contact unless otherwise directed.  The cover letter shall include as a minimum, the title of the applicable deliverable, date performed, and the appropriate contract number to which the deliverable applies.

4.2 The contractor shall submit a Monthly Status Report (MSR) by the 15th of every month, in letter format that identifies technical efforts and costs, expended trips and problem areas with proposed solutions, as specified In Accordance With (IAW) DI-MGMT-80227, Contractor’s Progress, Status and Management Report.  Within the MSR, the Contractor shall project the percentage of completion based on the current obligation/cost amount provided in the TO and furnish the Government a timeframe for which the 85% of ceiling price as specified in FAR 52.232-7 will be incurred.

4.3 The contractor shall deliver various Technical analyses in the form of databases, electronic files, hardcopy files and letter reports as required IAW DI-MISC-80508B, Technical Reports Study/Services.

4.4 The contractor shall provide all products purchased under this contract to the Government during the life of the contract or following completion of this contract.

4.5 The contractor shall submit special reports and information as required which may include project summary books, information briefings, budget justification documentation, and draft inputs to congressional reports.

4.6 The contractor shall provide on a semi-annual basis consolidated technical and schedule data in coordination with required data inputs.

4.7 ManTech Deliverables

4.7.1 The contractor shall update the Army ManTech website monthly or more frequently as required by taskings.  Changes shall be uploaded after review and approval by the Contracting Officer’s Representative (COR).

4.7.2 The contractor shall review ManTech project execution (cost, schedule performance, and transition) on a monthly basis and provide recommended updates to the RDECs/ARL ManTech managers.

4.7.3 The contractor shall review and update on a quarterly basis the Army ManTech Summary Book pages and provide any inconsistencies with internal project technical and budget review briefings to the RDECs/ARL ManTech managers.

4.7.4 The contractor shall deliver DoD and Army ManTech advocacy and program summary brochures, a conference booth and other materials as required to support conferences, workshops and synchronization meetings with program managers, congressional staff members and other manufacturing organizations within DoD and industry.

4.8 The contractor shall provide manpower reporting as follows:

4.8.1 The contractor shall report all contractor manpower (including sub-contractor manpower) required for performance of this contract using the format provided at the following web address:  https://contractormanpower.army.pentagon.mil.

The contractor shall include the following:

a. Contracting Office, Contracting Officer, Contracting Officer’s Technical Representative.

b. Contract number

c. Beginning and ending dates covered by the reporting period.

d. Contractor name, address, phone number, e-mail address, identity of contractor employees entering data.

e. Estimated direct labor hours (including sub-contractors).

f. Estimated direct labor hours paid during this reporting period (including sub-contractors)

g. Total payments (including sub-contractors).

h. Estimated data collection cost.

4.8.2 The contractor shall also provide the estimated total cost (if any) incurred to comply with this reporting requirement.  The reporting period shall be the Period of Performance not to exceed 12 months ending 30 Sep of each government fiscal year and must be reported by 31 October of each calendar year.

4.9 Closeout Report. The contractor shall submit to the KO and the COR a contract closeout report at the expiration of the contract period as specified IAW DI-MGMT-80227, Contractor’s Progress, Status and Management Report. In addition, the Contractor shall complete the attached release forms specified in Section J and provide them with the final report.  The Government will notify the Contractor if there are any discrepancies in the settlement amount provided by the Contractor.

### 5.0 TRAVEL AND OTHER DIRECT COSTS

5.1 The Government will specify the travel dates and location for which local, domestic, and international travel will be required.  The purpose of the travel may be for reporting task progress, coordinating research efforts, and/or participating in scientific experiments.  The contractor shall be responsible for arrangements such as airline, hotel, and car reservations, and arranging for passports and VISAs if foreign travel is required.  The contractor shall be required to invoice in accordance with FAR 31.205-46, Travel costs, and Federal travel regulations and must submit back-up documentation for all travel costs. The Government may require contract personnel to take special training if determined to be in the benefit of the Government, to develop additional expertise in specialized scientific or data analysis topics. All contractor travel shall be in accordance with the Government’s Joint Travel Regulation (JTR) or Federal Travel Regulation.  Contractor travel vouchers and supporting documents shall be presented for payment within 10 days after completion of the travel.

5.2 The contractor shall be required to travel (local and out-of-state) as a condition of contractor performance.

5.3 The following trips are anticipated and authorized (annually):

5.3.1 Trips for ManTech Program

Locations:				Trips			Travelers	Duration/trip

Defense Mfg Conference (TBD)		1			3		4 days

Huntsville, AL				3			2		4 days

Detroit, MI				3			2		3 days

Picatinny, NJ				2			1		2 days

Natick, MA				1			1		2 days

NATIBO annual meeting			1			1		2 days

Industry Site Visits			10			1		2 days

Local Wash. DC area			12			4		2 days

5.3.2 Trips for T2 and Tech Process Support

Locations:				Trips			Travelers	Duration/trip

Huntsville, AL				2			2		4 days

Detroit, MI				2			2		3 days

Picatinny, NJ				2			1		2 days

Natick, MA				2			1		2 days

Local Wash. DC area			8			2		2 days

5.4 Trip Report.  The contractor shall submit a trip report 10 days following the completion of required travel.  Report shall include as a minimum, the purpose of the trip, date of travel, labor category and significant outcome of the trip.

5.5 The Government intends to include a reimbursable CLIN for Other Direct Costs.

5.5.1 The ManTech ODCs will have a  ceiling of $100,000 per year.

5.5.2 The T2 ODCs will have a  ceiling of $20,000 per year.

5.6 The Government intends to include a reimbursable CLIN for travel,

5.6.1 The ManTech program will have a ceiling of $35,000 per year

5.6.2 The T2 program will have a ceiling of $10,000 per year

5.7 The contractor shall obtain approval for all travel in advance from the COR. The contractor’s personnel shall adhere to the cost constraints of the JTR to the maximum practical extent. The contractor’s travel expense reports shall contain supporting detail that is satisfactory to the COR. The contractor shall apply G&A to travel costs only if this practice is consistent with both the contractor’s General Services Administration Contract and its accounting system. Expense reports will be approved by the COR.

### 6.0 SECURITY

The contractor shall perform IAW the National Industrial Security Program Operating Manual (NISPOM) (DoD 5220.22M), the NISPOM Supplement 1 (DoD 5220.22M-Sup-1), and applicable DoD and DA regulations.  Classification of work to be performed under this contract will be up to SECRET and all personnel involved in this contract will be US Citizens.  All personnel working at the government site shall have, prior to beginning on-site work, at a minimum, an interim clearance of SECRET or higher and will be subject to RDECOM security requirements.

### 7.0 GOVERNMENT FURNISHED PROPERTY AND SERVICES

RDECOM will provide office space, class A-1 telephone, personal computer and LAN and internet connection to meet on-site requirements.  Government Furnished Inventory (GFI) will be provided as determined by the COR.  Security access and badges will be provided as required.

### 8.0 GOVERNMENT POINTS OF CONTACT

Contracting Officer’s Representative (COR):

Amanda Smith

U.S. Army Research, Development and Engineering Command (RDECOM)

AMSRD-PE

Building 3071

Aberdeen Proving Ground, MD  21005

Financial Point of Contact:

Ms. Erika Funk

U.S. Army Research, Development and Engineering Command (RDECOM)

AMSRD-RMR (Ms. Erika Funk)

5183 Blackhawk Road

Aberdeen Proving Ground, MD  21010-5424

Phone: 410436-0688

Fax: 410-436-0688

Email: erika.funk@us.army.mil

### 9.0 NON-PERSONAL SERVICE STATEMENT

9.1 Contractor employees performing services under this order will be controlled, directed, and supervised at all times by management personnel of the contractor. Contractor management shall ensure that employees properly comply with the performance work standards outlined in the SOW. Contractor employees shall perform their duties independent of, and without the supervision of, any Government official.  The tasks, duties and responsibilities set forth in the contract may not be interpreted or implemented in any manner that results in any contractor employee creating or modifying Federal policy, obligating the appropriated funds of the United States Government, overseeing the work of Federal employees, providing direct personal services to any Federal employee, or otherwise violating the prohibitions set forth in Parts 7.5 and 37.1 of the Federal Acquisition Regulation (FAR). The Government will control access to the facility and will perform the inspection and acceptance of the completed work.

### 10.0 ORGANIZATIONAL CONFLICTS OF INTERESTS

10.1 The contractor acknowledges that it is familiar with FAR Subpart 9.5, Organizational and Consultant Conflicts of Interest, and agrees to avoid, neutralize or mitigate such conflicts of interest in accordance with the principles set forth in the FAR.

10.2  If performance of any SOW requires the contractor (to include subcontractors) to supply technical support related to systems or projects with which the contractor is already directly concerned, either by prime or subcontract, the contractor shall so immediately inform the Contracting Officer (KO).  The SOW may be withdrawn if a conflict is found.  The contractor shall not undertake performance of any SOW which requires it to supply technical support regarding such systems until the notice is given, and written consent to proceed is issued by the KO.

### 11.0 EXIT INTERVIEWS

11.1 The contractor shall conduct exit interviews with all departing contractors returning Government-issued identification badges and GFI to the COR.

### 12.0 CONFIDENTIALITY

12.1 This project and all material provided to the Contractor by the Government and results, conclusions and recommendations obtained thereof should be considered confidential in nature and treated with the same level of care that the Contractor treats it own confidential business information. The information shall not be disclosed, copied, modified, used (except in the completion of this project) or otherwise disseminated to any other person  or entity at any time to include, but not limited to inclusion in any database external to the Government without the Government’s express consent.

### 13.0 PLACE OF PERFORMANCE

13.1 The place of performance for all positions is the Programs & Engineering Office, HQ RDECOM, 3071   Aberdeen Boulevard, APG, MD 21005. Duty hours are defined as 0800-1700, Monday through Friday.

### 14.0 INVOICES

All invoices will be sent to the COR and the following individuals prior to submittal for payment (TBD)

Mr. Larry Muzzelo

Chief, Programs & Engineering

U.S. Army research, Development and Engineering Command (RDECOM)

Bldg 3071

APG, MD 21005

Phone: 410-306-4816 (BB) 443-643-8050

Email: larry.muzzelo@us.army.mil

Amanda Smith

Program Analyst

Programs & Engineering, HQ RDECOM

Bldg 3071

APG, MD 21005-5424

Phone: 410-306-4869

Email: amanda.smith28@us.army.mil

CLAUSES INCORPORATED BY FULL TEXT

ACCOUNTING FOR CONTRACT SERVICES REQUIREMENT (Jun 2010)                                RDECOM CC 001-10

The Office of the Assistant Secretary of the Army (Manpower & Reserve Affairs) operates and maintains a secure Army data collection site where the contractor shall report ALL contractor manpower (including subcontractor manpower) required for performance of this contract. Detailed instructions can be found on the Contractor Manpower Reporting Application (CMRA) website in the CMRA “Contractor User Guide” or “Subcontractor User Guide”. The contractor must create an account upon entering the site and is required to completely fill in the required information at the CMRA website:  https://cmra.army.mil.

The required information includes:

(1) 	Unit Identification Code (UIC) of the Army Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter the Army Requiring Activity’s UIC here).

- Command of the Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter Command of the Requiring Activity here).

- Contracting Officer (KO) and contact information: ___________________________________________________________ (Enter KO’s name, phone number, and email address).

- Contracting Officer’s Representative (COR) and contact information: ___________________________________________________________ (Enter COR’s name, phone number, and email address).

- Federal Service Code (FSC) reflecting services provided by contractor (and separate FSC for each subcontractor if different). If there are multiple FSCs for an Order number, enter a separate data record for each FSC.

- Location where contractor and subcontractor(s) perform the service, including the city, state, zip code, and country. When service is performed at an overseas location, state only the city and country. If there are multiple Locations for an Order number, enter a separate data record for each Location. (Note: If there are many location records that need to be entered, the Bulk Loader function is available which allows the transfer of information from a contractor’s system to the secure web site. The Bulk Loader Template and Bulk Loader Instructions may be downloaded from the web site.)

- Contractor Type (prime or subcontractor).

- Direct labor hours (including subcontractors) for each FSC.

- Direct labor dollars paid this reporting period (including subcontractors) for each FSC.

- Weapons system support indication: __________ (Enter yes or no).

If subcontractors are used in the performance of this contract, several factors must be considered. Contractor shall include, and require inclusion of, this term in all subcontracts at any tier under the contract in which services are being procured. Contractor shall also enter their data in a timely manner, as subcontractors can not input any information into the CMRA system until the Prime Contractor has entered their data. The Prime Contractor has overall responsibility for ensuring subcontractors enter their respective data. Subcontractors are only responsible for entering Location Data.

Reporting period will be the period of performance not to exceed 12 months ending 30 September of each government fiscal year and must be reported by 31 October of each calendar year.

# Section E - Inspection and Acceptance

ATTACHMENT 1 QASP

QUALITY ASSURANCE SURVEILLANCE PLAN

FOR

U.S. Army Manufacturing and Technology (ManTech) and Technology Transfer (T2) Programs

1.0 INTRODUCTION

  - Purpose.  The role of the Government in quality assurance is to ensure contract standards are achieved.  The purpose of the Quality Assurance Surveillance Plan (QASP) is to identify the methods and procedures the Government will use to evaluate contractor actions while performing the requirements in the Statement of Work (SOW).  It is designed to provide an effective surveillance method by monitoring contractor performance for each listed performance objective in the SOW (Section 3).

    - The Quality Assurance Surveillance Plan (QASP) provides a systematic method to evaluate the services the contractor is required to perform for providing the hardware and data item deliverables.

    - The QASP has been developed by the requiring activity.  It is designed to provide direction to personnel performing contract surveillance activities.  Personnel surveying the contract terms and conditions and SWO requirements will periodically review the QASP throughout the life of the contract.

- ROLES AND RESPONSIBILITIES.

  - Contracting Officer Representative.  The Contracting Officer Representative (COR) is responsible for quality assurance guidance and to ensure that contract quality requirements, provisions, standards, and thresholds are defined, practical, enforceable, necessary, and verifiable.

2.1.1. 	The COR evaluates and documents contractor performance in accordance with the QASP and SOW.

2.1.2. 	The COR notifies the Contracting Officer of any significant performance deficiencies using a Contractor Discrepancy Report with supporting documentation.

2.1.3. 	The COR maintains surveillance documentation.

2.1.4. 	The COR recommends improvements to the QASP and SOW throughout the life of the contract.

  - Contracting Officer.  The Contracting Officer is responsible for safeguarding the interests of the United States Government in contractual relationships.  Only the Contracting Officer is authorized to bind the Government and then, only to the extent of the authority delegated to them through the issuance of a warrant.

2.2.1. 	The Contracting Officer delegates authority for inspection and/or acceptance in accordance with the terms of the contract.

2.2.2. 	The Contracting Officer informs the contractor of the names, duties, and limitations of authority for all quality assurance personnel assigned to the contract.

- DESCRIPTION OF SERVICES

3.1.      	Scope of Work.  The contractor shall provide all personnel and resources necessary to conduct the workshops as defined in the SOW.

- QUALITY REQUIREMENTS

4.1.    	Quality Control Program.  The contractor, not the Government, is responsible for management and quality control actions to meet the terms of the contract.

5.0  	SURVEILLANCE.  The COR will perform monthly surveillance based on the quality and effectiveness of the contractor’s training plan, workshop conduct on the Government site, and training materials.

5.1 Methods of Surveillance.  Methods of surveillance to be used include:

5.1.1 Random Sampling: This is an appropriate method of surveillance for recurring tasks.  Random sampling works best when the number of instances of the services being performed is very large and a statistically valid sample can be obtained.

5.1.2 100% Inspection:  This is the appropriate method of evaluating infrequent tasks or tasks with stringent performance requirements, e.g., where safety or health is a concern.  With this method, performance is inspected/evaluated at each occurrence. One hundred percent inspection is too expensive to be used in most cases.

5.1.3 Scheduled Observations: This method, sometimes called “planned sampling,” consists of observing tasks on a scheduled basis.  It is appropriate for tasks that occur infrequently or periodically, but where 100 percent evaluation is neither required nor practicable.  A predetermined plan for inspecting part of the work is established using subjective judgment and analysis of agency resources to decide what work to inspect and how frequently to inspect it.

5.2	Unacceptable Performance. The COR sends in the Quality Assurance reports to include all supporting documentation to the Contracting Officer.  If the number of complaints/defects exceeds the performance threshold for any QASP objective for the period of performance, the COR will determine the possible cause of this unacceptable performance.  The contracting officer shall send the QASP report to the contractor and allow them an opportunity to submit a Reclama. The contracting officer will review the contractor’s reclama response to assure it corrects the unacceptable performance.  Government-caused complaints/defects will not be counted against the contractor.  The same applies to any other requirement of the contract when Government-caused complaints/defects are the cause of unacceptable contractor performance.

6.0	DOCUMENTATION REQUIREMENTS.

6.1 	Service Reports

7.0  	PERFORMANCE REQUIREMENTS SUMMARY (PRS)

7.1 	Overview.  This PRS summary identifies the services required by the SOW over which the Government will exercise surveillance.

7.2 	Performance Evaluation.  Performance of a service will be evaluated to determine whether or not it meets the performance threshold.  Revising and resubmitting the documentation at no cost to the Government is the preferred method for correcting unacceptable performance.  The contractor shall provide the Government a written response as to why the performance threshold was not met, how performance will be returned to acceptable levels, and how recurrence of the cause will be prevented in the future.

7.3  	Performance Objectives, Standards, Thresholds, and Surveillance Methods.   The services required by the contractor are summarized into performance objectives along with the minimum standards that relate directly to mission essential items. The performance threshold briefly describes the minimum acceptable levels of service required for each requirement.  These thresholds are critical to mission success.

PERFORMANCE REQUIREMENTS SUMMAY

| Performance Objective (SOW Section) | Standard | Performance Threshold | Method of Surveillance |
| --- | --- | --- | --- |
| PRS # 1. Monthly Status Report (SOW 4.2) | Below are the five sub elements for this performance objective. The Government shall rate each sub element as either 1 as complete or 0 as incomplete. . | PRS 1 shall be rated satisfactory if the sum of sub element ratings is equal to or greater than 3. | 100% inspection |
| PRS #1a. Report Timely | Report submitted on the 15th of the month | One time – 1 |  |
| PRS #1b. Technical efforts identified inclusive of cost data | Information is in letter format and documents ongoing efforts | Correct formant and all information included– 1 |  |
| PRS #1c. Trip reports inclusive of details to include problem areas and proposed solutions | Information in letter format and addresses problems | Correct formant and all information included– 1 |  |
| PRS #1d. Report projects a percentage of completion based on the current obligation/cost amount provided in the task order; | Percentage provided | Information included– 1 |  |
| PRS #1e. Report furnishes the Government a timeframe for which 85% of ceiling price will be incurred; | Timeframe provided | Information included– 1 |  |
| PRS #2. Technical analyses in form of databases, electronic files, hardcopy files, letter reports , technical reports, study/services (SOW 4.3) | Databases updated on time and reports submitted on time. | 100% on time reporting achieved | Random sampling and scheduled observation |
| PRS #3. Products purchased (SOW 4.4) | Products purchased on time | Receipt of products on time | Scheduled observation |
| PRS #4. Special reports and information (may include project summary books, information briefings, budget justification documentation, draft inputs to congressional reports) (SOW 4.5) | Reports submitted on time. | 100% on time reporting achieved | Random sampling and scheduled observation |
| PRS #5. Consolidated technical and schedule data in coordination with required data inputs semi-annually (SOW 4.6) | All information updated semi-annually | Correct formant and all information included on time | 100% inspection |
| PRS #6. Monthly updates to Army ManTech website (SOW 4.7.1) | Databases updated on time | Correct formant and all information included on time | Random sampling |
| PRS #7. Review ManTech project execution (cost, schedule performance, and transition) on a monthly basis and provide recommended updates to the RDECs/ARL ManTech managers (SOW 4.7.2) | All information updated monthly and recommendations provided either in writing or electronically by last working day of the month | Correct formant and all information included on time | Random sampling |
| PRS #8. Review and update the Army ManTech Summary Book pages and provide any inconsistencies with internal project technical and budget review briefings to the RDECs/ARL ManTech managers quarterly (SOW 4.7.3) | All information updated quarterly. | Correct formant and all information included on time | 100% inspection |
| PRS #9. Deliver DoD and Army ManTech advocacy and program summary brochures, a conference booth and other materials as required to support conferences, workshops and synchronization meetings with program managers, congressional staff members and other manufacturing organizations within DoD and industry (SOW 4.7.4) | All information updated and included in all brochures and conference material provided on time. One time delivery to events. Complete schedule provided to COR NLT 48 hours prior to start of conference. | Correct formant and all information, materials, and schedules provided on time | 100% inspection, random sampling |
| PRS #10. Provide manpower reporting (SOW 4.8) | Below are the three sub elements for this performance objective. The Government shall rate each sub element as either 1 as complete or 0 as incomplete. . | PRS 1 shall be rated satisfactory if the sum of sub element ratings is equal to or greater than 2. | 100% inspection |
| PRS #10a. Report include all information stated in SOW 4.8.1 | All information present and correct. | Correct formant and all information included on time - 1 |  |
| PRS #10b. Report the estimated total cost (if any) incurred to comply with this reporting requirement. (SOW 4.8.2) | All information correct and up to date | Correct formant and all information included on time - 1 |  |
| PRS #10c. Use a direct XML data transfer to the database server or fill in the fields on the website (https://contractormanpower.army.pentagon.mil) (SOW 4.8.3) | Use of secure website to conduct data transfer | Government approval of data transfer database - 1 |  |
| PRS #12. Contract closeout report at the expiration of the contract period (SOW 4.9) | As specified IAW DI-MGMT-80227, Contractor’s Progress, Status and Management Report | Correct formant and all information at time of contract completion | 100% inspection |

The evaluation ratings are as follows:

Satisfactory - Performance meets contractual requirements. The contractual performance of the task and sub-task contain some minor problems for which corrective actions taken by the contractor appear or were satisfactory.

Unsatisfactory – Performance does not meet most contractual requirements and recovery is not likely in a timely manner.  The contractual performance of the task or sub-task contains a serious problem(s) for which the contractor’s corrective actions appear or were ineffective.

INSPECTION AND ACCEPTANCE TERMS

Supplies/services will be inspected/accepted at:

| CLIN | INSPECT AT | INSPECT BY | ACCEPT AT | ACCEPT BY |
| --- | --- | --- | --- | --- |
| 0001 | Destination | Government | Destination | Government |
| 0002 | Destination | Government | Destination | Government |
| 0003 | Destination | Government | Destination | Government |

CLAUSES INCORPORATED BY REFERENCE

| 52.246-5 | Inspection Of Services Cost-Reimbursement | APR 1984 |  |
| --- | --- | --- | --- |

INSPECTON AND ACCEPTANCE TERM

The Government will assess the contractor’s quality control based on the Quality Assurance Plan found at attachment 1, Section E.

# Section F - Deliveries or Performance

DELIVERY INFORMATION

| CLIN | DELIVERY DATE | QUANTITY | SHIP TO ADDRESS | UIC |
| --- | --- | --- | --- | --- |
| 0001 | POP 01-JUL-2011 TO 30-JUN-2016 | N/A | N/A FOB: Destination |  |
| 0002 | POP 01-JUL-2011 TO 30-JUN-2016 | N/A | N/A FOB: Destination |  |
| 0003 | POP 01-JUL-2011 TO 30-JUN-2016 | N/A | N/A FOB: Destination |  |

CLAUSES INCORPORATED BY REFERENCE

| 52.242-15 Alt I | Stop-Work Order (Aug 1989) - Alternate I | APR 1984 |  |
| --- | --- | --- | --- |

# Section G - Contract Administration Data

PAYMENT

- Payment for services performed shall be invoiced no more than once a month.

- Contractor invoices shall specify the following:

  - Contractor’s name and contract number.

  - Statement as to weather the invoice is for partial or final payment.

  - Signature by authorized representative of the contractor.

  - First and final invoices for payment shall be submitted through the following web site for payment:

5.    Payment shall be made through Wide Area Workflow (WAWF)

See http://www.dfas.mil/contractorpay/electroniccommerce/wideareaworkflow.html for additional information on WAWF

ACCOUNTING AND APPROPRIATION

Accounting and Appropriation Data to cover the task order price will be cited on each individual task order when it is issued.

FUNDING MOUNT

MIPR Number: To be added at time of award

Purchase Request Number: To be added at time of award

Accounting and Appropriation Data: To be added at time of award

CLAUSES INCORPORATED BY FULL TEXT

WIDE AREA WORKFLOW (WAWF) INFORMATION AND INSTRUCTION (MAY 2009)

As prescribed in DFARS 252.232-7003, Electronic Submission of Payment Requests and Receiving Reports, contractors shall submit payment requests and receiving reports using WAWF.  WAWF is a secure web-based system for electronic invoicing, receipt and acceptance located at https://wawf.eb.mil.  Contractors can register to use WAEF on the Internet for no charge and ensure an electronic business point of contact (POC) is designated in the Central Contractor Registration site at http://www.ccr.gov within ten (10) calendar days after award.  WAWF training is provided at http://www.wawftraining.com/.  This application allows contractor submittal and tracking of invoices and receipt/acceptance documents.  Questions relating to system setup and training can be directed to the associated site help desks and the Army WAWF Help Desk which provides support for all users as follows.  Questions can also be sent via email to:  cco-ec-army-wawf-helpdesk@dfas.mil:

Hours of Operation:  Monday – Friday, 0630-1800 EDT

Phone Numbers:  Toll Free: 1-877-2232-9293

Comm:  1-317-510-0625 or DSN:  699-0625

Important Information:

Please submit your invoice/receiving report in WAWF when you ship your items.  Otherwise, when your delivery arrives, there is nothing to receive your shipment against if the information has not been entered in WAWF.

Include the Purchase Request (PR) number in the Line Item Description.  This is found under the Line Item Description on this contract/order.

WAWF is the preferred method to electronically process vendor request for payment.  It allows vendors to submit and track invoices and receipt/acceptance documents electronically.

WAWF Instructions:

Questions concerning payments should be directed to the Defense Finance and Accounting Service (DFAS):

__________________________________________ (KO complete DFAS location)

__________________________________________

__________________________________________

__________________________________________

__________________________________________  (KO fill in DFAS vendor pay phone number)

__________________________________________  (KO fill in DFAS FAX number)

Note:  Vendor, please have your purchase/contract/delivery order number(s) ready when calling about payments.

The following Codes and information will be required to assure successful flow of WAWF comments:

TYPE OF DOCUMENT (Check the appropriate block)

[     ]  Commercial Item Financing

[     ]  Construction Invoice (Contractor Only)

[     ]  Invoice (Contractor Only)

[     ]  Invoice and Receiving Report Combo (Supplies) - OR - Supplies and FFP Services (check one)

[     ]  Invoice as 2-in-1 (Services Only)

[     ]  Performance Based Payment (Government Only)

[     ]  Progress Payment (Government Only)

[     ]  Cost Voucher (All Cost Reimbursable or T&M)(Government Only)

[     ]  Receiving Report (Government Only)

[     ]  Receiving Report With Unique Identification (UID) Data (Government Only)

UID is a new globally unique “art identifier” containing data elements used to track DoD parts

Through their life cycle.

[     ]  Summary Cost Voucher (Government Only)

Cage Code:  _______________  (Enter Contractor Cage Code here)

Issue By DoDAAC:  _______________  (Enter Contracting Office DoDAAC)

Admin By DoDAAC:  _______________  (Enter Issue Office DoDAAC if administered there or DCMA) DoDAAC if they administer)

Inspect By DoDAAC:  _______________  (Enter DoDAAC of the COR)

Accept By DoDAAC:  _______________  (Enter Acceptor’s DoDAAC here)  -  OR -

Accept Reviewer/Approver DoDAAC:  _______________  (Enter DCAA Office for Cost Reimbursable and T&M contracts (HAAXXX – in lieu of “X” – enter digits of the assigned DCAA office)

Ship to DoDAAC:  _______________  (Enter Customer DoDAAC)

Local Processing Office DoDAAC:  _______________  (Enter LPO DoDAAC here – Leave BLANK unless for ONE-PAY, CAPS-D or IAPS payment systems)

Payment Office Fiscal Station Code:  _______________  (Enter Fiscal Station Code – See Block on contract or modification for “Payment Will be Made by” and use the code appearing in the “Code” Block – most numbers will begin with an “H” and contain 6 digits).

Email Addresses for Points of Contact (when determined):

Inspector:		_______________________________________________

Acceptor:		_______________________________________________

Receiving Office:		_______________________________________________

Contract Administrator:	_______________________________________________

Contracting Officer:	_______________________________________________

Addition POC:		_______________________________________________

AMCAC 52.0216-4003, NOTICE – ADEQUACY OF ACCOUNTING SYSTEM (AUG 1999)

The contract awarded as a result of this solicitation will be a cost plus fixed fee type.  The

successful offeror is required by FAR 16.301-3 to have an adequate accounting system.  The adequacy of a contractor’s accounting system is determined in a review performed by the cognizant Defense contract Audit Agency.

AMCAC 52.0222-4006, OVERTIME OR SHIFT PREMIUMS (SEP 1999)

Quote ___ is ___ is not based upon payment of overtime or shift premiums.  If “YES,” give particulars in proposal/quotation.  (NOTE:  It is the policy of the Department of Defense that contracts will be performed, so far as practicable, without the use of overtime, extra-pay shifts, or multi-shifts, and in particular, without the use of overtime as a regular employment practice.)

ACCOUNTING FOR CONTRACT SERVICES REQUIREMENT (Jun 2010)                                RDECOM CC 001-10

The Office of the Assistant Secretary of the Army (Manpower & Reserve Affairs) operates and maintains a secure Army data collection site where the contractor shall report ALL contractor manpower (including subcontractor manpower) required for performance of this contract. Detailed instructions can be found on the Contractor Manpower Reporting Application (CMRA) website in the CMRA “Contractor User Guide” or “Subcontractor User Guide”. The contractor must create an account upon entering the site and is required to completely fill in the required information at the CMRA website:  https://cmra.army.mil.

The required information includes:

(1) 	Unit Identification Code (UIC) of the Army Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter the Army Requiring Activity’s UIC here).

- Command of the Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter Command of the Requiring Activity here).

- Contracting Officer (KO) and contact information: ___________________________________________________________ (Enter KO’s name, phone number, and email address).

- Contracting Officer’s Representative (COR) and contact information: ___________________________________________________________ (Enter COR’s name, phone number, and email address).

- Federal Service Code (FSC) reflecting services provided by contractor (and separate FSC for each subcontractor if different). If there are multiple FSCs for an Order number, enter a separate data record for each FSC.

- Location where contractor and subcontractor(s) perform the service, including the city, state, zip code, and country. When service is performed at an overseas location, state only the city and country. If there are multiple Locations for an Order number, enter a separate data record for each Location. (Note: If there are many location records that need to be entered, the Bulk Loader function is available which allows the transfer of information from a contractor’s system to the secure web site. The Bulk Loader Template and Bulk Loader Instructions may be downloaded from the web site.)

- Contractor Type (prime or subcontractor).

- Direct labor hours (including subcontractors) for each FSC.

- Direct labor dollars paid this reporting period (including subcontractors) for each FSC.

- Weapons system support indication: __________ (Enter yes or no).

If subcontractors are used in the performance of this contract, several factors must be considered. Contractor shall include, and require inclusion of, this term in all subcontracts at any tier under the contract in which services are being procured. Contractor shall also enter their data in a timely manner, as subcontractors can not input any information into the CMRA system until the Prime Contractor has entered their data. The Prime Contractor has overall responsibility for ensuring subcontractors enter their respective data. Subcontractors are only responsible for entering Location Data.

Reporting period will be the period of performance not to exceed 12 months ending 30 September of each government fiscal year and must be reported by 31 October of each calendar year.

52.0000-4955  WIDE AREA WORKFLOW (WAWF) INFORMATION/INSTRUCTIONS  (13 February 2008)

To implement DFARS 252.232-7003, “ELECTRONIC SUBMISSION OF PAYMENT REQUESTS”, RDECOM Acquisition Centers use Wide Area Work Flow – Receipt and Acceptance (WAWF-RA) to electronically process vendor requests for payment.  This application allows DoD vendors to submit and track invoices and receipt/acceptance documents electronically.

The contractor is required to use WAWF-RA when processing invoices and receiving reports under this order.  Submission of hard copy DD250/invoices will no longer be accepted for payment.

The contractor shall register to use WAWF-RA at https://wawf.eb.mil.  There is no charge to use WAWF.   All questions relating to system setup and vendor training can be directed to the help desk at Ogden, UT.  Their number is 1-866-618-5988.  Web-based training for WAWF is also available at http://www.wawftraining.com/

IMPORTANT INFORMATION:

Please submit your invoice/receiving report in WAWF when you ship your items.   We have nothing to receive your shipment against if the information has not been submitted in WAWF when your delivery arrives.

Include the Purchase Request Number in the Line Item Description.  You will find it under the Line Item Description on this order.

THE FOLLOWING CODES WILL BE REQUIRED TO ROUTE YOUR INVOICES THROUGH WAWF.

[    ]  Invoice and Receiving Report Combo (Supplies, OR Supplies And FFP Services)

[ X ]  Invoice as 2-in-1 (Services Only)

[    ]  Cost Voucher (all Cost or T&M)

If none of the above apply call 1-800-559-WAWF (9293)

Vendor Cage Code:  ________

Pay DoDAAC:  HQ0303

Issue Office DoDAAC:  W91CRB

Admin DoDAAC:  _W91CRB

Ship To DoDAAC: _Customer DoDAAC _______

Inspect DoDAAC:  ________

Accept DoDAAC:  ________

WAWF will prompt asking for “additional e-mail submission” after clicking “SIGNATURE”.  Enter the following e-mail addresses to expedite the routing process of the invoice.

____________________________________________  (KO/contract spec & COR, at minimum.  Anyone 
____________________________________________   who should be tracking progress of the invoice) ____________________________________________

The paying office DoDAAC and mailing address will be located on the front of your award.  You can track your payment information on the DFAS website at http://www.dod.mil/dfas/contractorpay/myinvoice.html.  Your purchase order/contract number or invoice will be required to inquire about status of your payment.

Questions concerning payment should be directed to the payment office identified in the contract.  Please have your Contract number and invoice ready when calling about payment status.

END OF STATEMENT

# Section H - Special Contract Requirements

CONFLICT OF INTEREST

H.1. CONFLICT OF INTEREST

The contractor acknowledges that it is familiar with FAR 9.5 and agrees that it will avoid conflicts of interest and, to the maximum possible extent, the appearance of conflict of interest, in accordance with the principles set forth in the FAR.

The contractor agrees, with respect to performance of this contract to abide by the following Conflict of Interest Provision.

Proprietary Data Exclusions

(a) If performance requires the contractor to obtain data from another firm or data from another firm via Government channels which is considered proprietary, the contractor shall agree in writing with such other firms to protect such data from unauthorized use or disclosure until it is no longer considered proprietary.  One copy of such agreement shall be provided to the Contracting Officer no later than thirty days after its execution.

(b) If performance requires the contractor to obtain data from another firm which is considered proprietary, the contractor shall not utilize such data in supplying the systems or components thereof either by prime or subcontract, with the Government, the prime contractor, or any level of subcontractor.

(c)  For the purpose of this clause, proprietary data does not include data which is (i) known to the receiving party at the time of disclosure, (ii) in the public domain, or (iii) disclosed to the contractor from another source without violation of the agreement required by subparagraph (a) above.

Performance Exclusions

(a) If performance of any effort requires the contractor to supply technical support for systems or projects with which the contractor is already directly concerned, either by prime or subcontract, with either another firm or the Government, including, and particularly, the cognizant DoD Program or Project Manager, the contractor shall so immediately inform the Contracting Officer.  The specific effort may be withdrawn in writing at the discretion of the Contracting Officer without recourse by the contractor.  Such withdrawal shall be final and not subject to the “Disputes” (FAR 52.233-1) clause of any resulting contract.

(b) Further to subparagraph (a), above, the contractor shall not undertake performance of any effort which requires it to supply technical support regarding such systems until the notice required by subparagraph (a) is given, and written consent to proceed is issued by the Contracting Officer.

(c) Failure of the Contractor to provide the notice required by subparagraph (a) may result in contract termination.  If the contracting Officer is made aware that the contractor should have withdrawn, such withdrawal shall be final and not subject to the “Disputes” clause of this contract.

(End of Clause)

# Section I - Contract Clauses

CLAUSES INCORPORATED BY REFERENCE

| 52.202-1 | Definitions | JUL 2004 |  |
| --- | --- | --- | --- |
| 52.203-3 | Gratuities | APR 1984 |  |
| 52.203-5 | Covenant Against Contingent Fees | APR 1984 |  |
| 52.203-6 | Restrictions On Subcontractor Sales To The Government | SEP 2006 |  |
| 52.203-7 | Anti-Kickback Procedures | OCT 2010 |  |
| 52.203-8 | Cancellation, Rescission, and Recovery of Funds for Illegal or Improper Activity | JAN 1997 |  |
| 52.203-10 | Price Or Fee Adjustment For Illegal Or Improper Activity | JAN 1997 |  |
| 52.203-12 | Limitation On Payments To Influence Certain Federal Transactions | OCT 2010 |  |
| 52.203-13 | Contractor Code of Business Ethics and Conduct | APR 2010 |  |
| 52.204-4 | Printed or Copied Double-Sided on Recycled Paper | AUG 2000 |  |
| 52.204-7 | Central Contractor Registration | APR 2008 |  |
| 52.204-9 | Personal Identity Verification of Contractor Personnel | SEP 2007 |  |
| 52.204-10 | Reporting Executive Compensation and First-Tier Subcontract Awards | JUL 2010 |  |
| 52.209-6 | Protecting the Government's Interest When Subcontracting With Contractors Debarred, Suspended, or Proposed for Debarment | DEC 2010 |  |
| 52.215-2 | Audit and Records--Negotiation | OCT 2010 |  |
| 52.215-8 | Order of Precedence--Uniform Contract Format | OCT 1997 |  |
| 52.215-10 | Price Reduction for Defective Certified Cost or Pricing Data | OCT 2010 |  |
| 52.215-12 | Subcontractor Certified Cost or Pricing Data | OCT 2010 |  |
| 52.215-14 | Integrity of Unit Prices | OCT 2010 |  |
| 52.215-15 | Pension Adjustments and Asset Reversions | OCT 2010 |  |
| 52.215-18 | Reversion or Adjustment of Plans for Postretirement Benefits (PRB) Other than Pensions | JUL 2005 |  |
| 52.215-19 | Notification of Ownership Changes | OCT 1997 |  |
| 52.215-23 | Limitations on Pass-Through Charges | OCT 2009 |  |
| 52.216-7 | Allowable Cost And Payment | DEC 2002 |  |
| 52.216-8 | Fixed Fee | MAR 1997 |  |
| 52.217-8 | Option To Extend Services | NOV 1999 |  |
| 52.219-6 | Notice Of Total Small Business Set-Aside | JUN 2003 |  |
| 52.219-8 | Utilization of Small Business Concerns | DEC 2010 |  |
| 52.219-14 | Limitations On Subcontracting | DEC 1996 |  |
| 52.219-28 | Post-Award Small Business Program Rerepresentation | APR 2009 |  |
| 52.222-2 | Payment For Overtime Premiums | JUL 1990 |  |
| 52.222-3 | Convict Labor | JUN 2003 |  |
| 52.222-21 | Prohibition Of Segregated Facilities | FEB 1999 |  |
| 52.222-26 | Equal Opportunity | MAR 2007 |  |
| 52.222-35 | Equal Opportunity For Special Disabled Veterans, Veterans of the Vietnam Era, and Other Eligible Veterans | SEP 2010 |  |
| 52.222-36 | Affirmative Action For Workers With Disabilities | OCT 2010 |  |
| 52.222-37 | Employment Reports on Veterans | SEP 2010 |  |
| 52.222-40 | Notification of Employee Rights Under the National Labor Relations Act | DEC 2010 |  |
| 52.222-50 | Combating Trafficking in Persons | FEB 2009 |  |
| 52.222-54 | Employment Eligibility Verification | JAN 2009 |  |
| 52.223-5 | Pollution Prevention and Right-to-Know Information | AUG 2003 |  |
| 52.223-6 | Drug-Free Workplace | MAY 2001 |  |
| 52.223-10 | Waste Reduction Program | AUG 2000 |  |
| 52.223-14 | Toxic Chemical Release Reporting | AUG 2003 |  |
| 52.223-18 | Contractor Policy to Ban Text Messaging While Driving | SEP 2010 |  |
| 52.225-13 | Restrictions on Certain Foreign Purchases | JUN 2008 |  |
| 52.228-7 | Insurance--Liability To Third Persons | MAR 1996 |  |
| 52.230-2 | Cost Accounting Standards | OCT 2010 |  |
| 52.230-3 | Disclosure And Consistency Of Cost Accounting Practices | OCT 2008 |  |
| 52.230-6 | Administration of Cost Accounting Standards | JUN 2010 |  |
| 52.232-9 | Limitation On Withholding Of Payments | APR 1984 |  |
| 52.232-17 | Interest | OCT 2010 |  |
| 52.232-20 | Limitation Of Cost | APR 1984 |  |
| 52.232-22 | Limitation Of Funds | APR 1984 |  |
| 52.232-25 | Prompt Payment | OCT 2008 |  |
| 52.232-33 | Payment by Electronic Funds Transfer--Central Contractor Registration | OCT 2003 |  |
| 52.233-1 | Disputes | JUL 2002 |  |
| 52.233-3 Alt I | Protest After Award (Aug 1996) - Alternate I | JUN 1985 |  |
| 52.233-4 | Applicable Law for Breach of Contract Claim | OCT 2004 |  |
| 52.237-2 | Protection Of Government Buildings, Equipment, And Vegetation | APR 1984 |  |
| 52.242-1 | Notice of Intent to Disallow Costs | APR 1984 |  |
| 52.242-3 | Penalties for Unallowable Costs | MAY 2001 |  |
| 52.242-4 | Certification of Final Indirect Costs | JAN 1997 |  |
| 52.242-13 | Bankruptcy | JUL 1995 |  |
| 52.243-2 Alt I | Changes--Cost-Reimbursement (Aug 1987) - Alternate I | APR 1984 |  |
| 52.244-5 | Competition In Subcontracting | DEC 1996 |  |
| 52.245-1 | Government Property | AUG 2010 |  |
| 52.245-9 | Use And Charges | AUG 2010 |  |
| 52.246-25 | Limitation Of Liability--Services | FEB 1997 |  |
| 52.248-1 | Value Engineering | OCT 2010 |  |
| 52.249-6 | Termination (Cost Reimbursement) | MAY 2004 |  |
| 52.249-14 | Excusable Delays | APR 1984 |  |
| 252.201-7000 | Contracting Officer's Representative | DEC 1991 |  |
| 252.203-7000 | Requirements Relating to Compensation of Former DoD Officials | JAN 2009 |  |
| 252.203-7001 | Prohibition On Persons Convicted of Fraud or Other Defense-Contract-Related Felonies | DEC 2008 |  |
| 252.203-7002 | Requirement to Inform Employees of Whistleblower Rights | JAN 2009 |  |
| 252.203-7003 | Agency Office of the Inspector General | SEP 2010 |  |
| 252.204-7000 | Disclosure Of Information | DEC 1991 |  |
| 252.204-7004 Alt A | Central Contractor Registration (52.204-7) Alternate A | SEP 2007 |  |
| 252.204-7007 Alt A | Annual Representations and Certifications Alternate A | NOV 2010 |  |
| 252.209-7001 | Disclosure of Ownership or Control by the Government of a Terrorist Country | JAN 2009 |  |
| 252.209-7002 | Disclosure Of Ownership Or Control By A Foreign Government | JUN 2010 |  |
| 252.209-7004 | Subcontracting With Firms That Are Owned or Controlled By The Government of a Terrorist Country | DEC 2006 |  |
| 252.215-7000 | Pricing Adjustments | DEC 1991 |  |
| 252.215-7002 | Cost Estimating System Requirements | DEC 2006 |  |
| 252.222-7006 | Restrictions on the Use of Mandatory Arbitration Agreements | DEC 2010 |  |
| 252.223-7006 | Prohibition On Storage And Disposal Of Toxic And Hazardous Materials | APR 1993 |  |
| 252.231-7000 | Supplemental Cost Principles | DEC 1991 |  |
| 252.232-7003 | Electronic Submission of Payment Requests and Receiving Reports | MAR 2008 |  |
| 252.232-7010 | Levies on Contract Payments | DEC 2006 |  |
| 252.243-7002 | Requests for Equitable Adjustment | MAR 1998 |  |

CLAUSES INCORPORATED BY FULL TEXT

52.209-8    UPDATES OF INFORMATION REGARDING RESPONSIBILITY MATTERS (APR 2010)

(a) The Contractor shall update the information in the Federal Awardee Performance and Integrity Information System (FAPIIS) on a semi-annual basis, throughout the life of the contract, by entering the required information in the Central Contractor Registration database at http://www.ccr.gov (see 52.204-7).

(b)(1) The Contractor will receive notification when the Government posts new information to the Contractor's record.

(2) The Contractor will have an opportunity to post comments regarding information that has been posted by the Government. The comments will be retained as long as the associated information is retained, i.e., for a total period of 6 years. Contractor comments will remain a part of the record unless the Contractor revises them.

(3) With the exception of the Contractor, only Government personnel and authorized users performing business on behalf of the Government will be able to view the Contractor's record in the system. Public requests for system information will be handled under Freedom of Information Act procedures, including, where appropriate, procedures promulgated under E.O. 12600.

(End of clause)

CLAUSES INCORPORATED BY FULL TEXT

52.247-67     SUBMISSION OF TRANSPORTATION DOCUMENTS FOR AUDIT (FEB 2006)

(a) The Contractor shall submit to the address identified below, for prepayment audit, transportation documents on which the United States will assume freight charges that were paid--

(1) By the Contractor under a cost-reimbursement contract; and

(2) By a first-tier subcontractor under a cost-reimbursement subcontract thereunder.

(b) Cost-reimbursement Contractors shall only submit for audit those bills of lading with freight shipment charges exceeding $100. Bills under $100 shall be retained on-site by the Contractor and made available for on-site audits. This exception only applies to freight shipment bills and is not intended to apply to bills and invoices for any other transportation services.

(c) Contractors shall submit the above referenced transportation documents to--

Mr. Larry Muzzelo

Chief, Programs & Engineering

U.S. Army research, Development and Engineering Command (RDECOM)

Bldg 3071

APG, MD 21005

Phone: 410-306-4816 (BB) 443-643-8050

Email: larry.muzzelo@us.army.mil

Amanda Smith

Program Analyst

Programs & Engineering, HQ RDECOM

Bldg 3071

APG, MD 21005-5424

Phone: 410-306-4869

Email: amanda.smith28@us.army.mil

(End of clause)

CLAUSES INCORPORATED BY FULL TEXT

52.252-2      CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

_____________________________________________
_____________________________________________
_____________________________________________
[Insert one or more Internet addresses]

(End of clause)

CLAUSES INCORPORATED BY FULL TEXT

52.252-6     AUTHORIZED DEVIATIONS IN CLAUSES (APR 1984)

(a) The use in this solicitation or contract of any Federal Acquisition Regulation (48 CFR Chapter 1) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the date of the clause.

(b) The use in this solicitation or contract of any DEFENSE FEDERAL ACQUISITION REGULATION SUPPLEMENT - (48 CFR Chapter 1) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the name of the regulation.

(End of clause)

AMCAC 52.0228-4001, INSURANCE REQUIREMENTS (JUL 1999)

The following insurance is required as a minimum in accordance with the Federal Acquisition Regulations and the appropriate clause in Section I:

a.  Legally Required Insurance:  Where certain laws apply, such as State laws governing workman’s compensation and employer’s liability coverage, etc., the contractor, prior to commencement of work, shall furnish the Contracting Officer a written statement that such laws have been complied with and that compliance will continue throughout the period of contract performance.  Minimum coverage of $100,000 is required.

b.  Comprehensive General Liability and Automobile Liability:

Per		Property

Each Person	Occurrence 	Damage

Comprehensive General		      None	  $500,000	   None

Liability

Automobile Liability		   $200,000	  $500,000	$20,000

AMCAC 52.0232-4001, INCREMENTALLY FUNDED CONTRACT (NOV 1999)

This contract will be funded in increments.  The amount presently available for payment

purposes and allotted to this contract is unknown to cover performance hereof through

the first year of performance, which is 1 July 2011 through 30 June 2012.  From time-to-time additional funds will be allotted to the contract in accordance with contract clauses in Section I entitled, “Limitation of Funds.”

AMCAC 52.0237-4001, DOCUMENT REPORTING (NOV 2006)

The cover of each document produced by the contractor must contain, as a minimum, the

information listed below:

a.  Name and business address of the contractor.

b.  Contract number.

c.  Total dollar value of the contract.

d.  Whether the contract was competitively or noncompetitively awarded and basis of

award (technical, cost basis, best value, etc.).

e.  Requiring activity (including office identification and location) and responsible

person within the organization.

f.  Disclaimer statement, such as, “The views, opinions, and findings contained in

this document are those of the author(s) and should not be construed as official Department of the Army

position, policy, or decision, unless so designated by other official documentation.”

AMCAC 52.0237-4004, IDENTIFICATION OF CONTRACTOR EMPLOYEES (NOV 2006)

a.  All contractor employees shall be identified as such by wearing badges at all times while

performing work at this Government facility and when performing work for the Government under the

scope of this contract at other installations or non-government sites to include attendance at meetings,

seminars, etc.  The badges may be either affixed to clothing or be displayed from a chain or other

mechanism worn around the neck.  Badges must include contractor’s company name and employee’s name.

The badges shall be colored white with black lettering and a minimum badge size of 1.5 inches tall by 3

inches long.  A company logo may be placed on the badge, at the company’s discretion.  No other items

may be placed on the badge.

b.  Contractor workspace (office, laboratory, desk) shall contain a sign signifying the space is

occupied by “contractor employee(s)” to ensure that Federal employees and the public know that they are

not Federal employees.  Coordinate location with the COR.

c.  Contractor employees shall initially identify themselves by name and company affiliation

when answering the telephone, presenting briefings, conducting or attending meetings/seminars or any other situations where their contractor status is not obvious.

d.  All contractor correspondence (written, facsimile, and email display) shall include their

company name, and any other documents or reports produced by contractors are identified as contractor products or contractor participation is disclosed.

AMCAC 52.0242-4001, INSTRUCTIONS TO PAYING OFFICE AND AMINISTRATIVE CONTRACTING

OFFICE (AUG 1999)

a.  The Contracting Office representative is:

Name: ____________________________________________

Organization Code: __________________________________

Telephone Area Code and Number: _____________________

DSN: _____________________

FAX: _______________________

Email: ______________________

b.  Payment to the contractor shall be made in accordance with FAR Subpart 32.11, Electronic Funds Transfer.

c.  Paying Office Information:

Telephone Inquiries: _________________________________

FAX:  _________________________________

AMCAC 52.0242-4003, GOVERNMENT-CONTRACTOR RELATIONSHIPS (SEP 1999)

a.  The Government and the contractor understand and agree that the services to be delivered under this contract by the contractor to the Government are non-personal services and the parties recognize and agree that no employer-employee or master-servant relationships exist or will exist under the contract between the Government and the contractor and/or between the Government and the contractor’s employees.  It is therefore, in the best interest of the Government to afford the parties a full and complete understanding of their respective obligations.

b.  Contractor personnel under this contract shall not:

(1)  be placed in a position where they are appointed or employed by a Federal Officer, or are under the supervision, direction, or evaluation of a Federal Officer, Military or Civilian.

(2)  be placed in a staff or policymaking position.

(3)  be placed in a position of command, supervision, administration or control over DA Military or Civilian Personnel, or personnel of other contractors, or become a part of the Government organization.

(4)  be used for the purpose of avoiding manpower ceilings or other personnel rules and regulations of DA or the Civil Service Commission.

(5)  be used in administration or supervision of military procurement activities.

c.  Employee Relationship:

(1)  The services to be performed under this contract do not require the contractor or its employees to exercise personal judgment and discretion on behalf of the Government, but rather the contractor’s employees will act and exercise personal judgment and discretion on behalf of the contractor.

(2)  Rules, regulations, directions, and requirements that are issued by command authorities under their responsibility for good order, administration, and security are applicable to all personnel who enter the installation, or who travel on Government transportation.  This is not to be construed or interpreted to establish any degree of Government control that is inconsistent with a non-personal services contract.

CONTRACTOR ACQUIRED PROPERTY BILLED TO THE GOVERNMENT (NOV 2006):

When the Contractor acquires property for use under subject contract which will be billed to the Government, the Contractor, within five (5) days of receipt, shall provide the Contracting Officer’s Representative (COR) with evidence of receipt before submitting its request for payment for the property.  This is necessary to enable the Government to maintain current and accurate property accountability.

APG 52.0204-4104, U.S. GOVERNMENT-FURNISHED SPACE AND UTILITIES PROVIDED TO                                                     		     CONTRACTORS (AUG 1999)

a.  The Government shall not be obligated in any way for the connect or disconnect of contractor trailers to Government utilities (water, sewage and electric service).

b.  The Contractor shall, at contractor’s expense, install, maintain and operate all new facilities required for obtaining service, including suitable metering and regulation equipment and service connections to the Government’s utility system.

c.  Plans for all such facilities shall be subject to the approval of the Chief, Engineering Plans and Services division (EPSD), Directorate of Public Works (DPW).  The installation of such facilities shall be subject to the approval of the Chief, Buildings, Grounds and Utilities Division, DPW.

d.  The Contractor shall reimburse the Army for the utility service at local prevailing rates.

e.  The meter(s) will be read by the Aberdeen Area or Edgewood Area Maintenance Branch, BG&U Division, DPW and bills will be rendered monthly to the Contractor by the Government.  All such bills shall be due and payable 15 days after receipt thereof by the Contractor.

APG 52.0245-4100, CONTRACTOR ACQUIRED PROPERTY BILLED TO THE GOVERNMENT

(JAN 2000)

When the Contractor acquires property for use under subject contract which will be billed to the

Government, the Contractor, within five (5) days of receipt, shall provide the Contracting Officer’s

Representative (COR) with evidence of receipt before submitting its request for payment for the property.

This is necessary to enable the Government to maintain current and accurate property accountability.

ACCOUNTING FOR CONTRACT SERVICES REQUIREMENT (Jun 2010)                                RDECOM CC 001-10

The Office of the Assistant Secretary of the Army (Manpower & Reserve Affairs) operates and maintains a secure Army data collection site where the contractor shall report ALL contractor manpower (including subcontractor manpower) required for performance of this contract. Detailed instructions can be found on the Contractor Manpower Reporting Application (CMRA) website in the CMRA “Contractor User Guide” or “Subcontractor User Guide”. The contractor must create an account upon entering the site and is required to completely fill in the required information at the CMRA website:  https://cmra.army.mil.

The required information includes:

(1) 	Unit Identification Code (UIC) of the Army Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter the Army Requiring Activity’s UIC here).

- Command of the Requiring Activity that would be performing the mission if not for the contractor: __________ (Enter Command of the Requiring Activity here).

- Contracting Officer (KO) and contact information: ___________________________________________________________ (Enter KO’s name, phone number, and email address).

- Contracting Officer’s Representative (COR) and contact information: ___________________________________________________________ (Enter COR’s name, phone number, and email address).

- Federal Service Code (FSC) reflecting services provided by contractor (and separate FSC for each subcontractor if different). If there are multiple FSCs for an Order number, enter a separate data record for each FSC.

- Location where contractor and subcontractor(s) perform the service, including the city, state, zip code, and country. When service is performed at an overseas location, state only the city and country. If there are multiple Locations for an Order number, enter a separate data record for each Location. (Note: If there are many location records that need to be entered, the Bulk Loader function is available which allows the transfer of information from a contractor’s system to the secure web site. The Bulk Loader Template and Bulk Loader Instructions may be downloaded from the web site.)

- Contractor Type (prime or subcontractor).

- Direct labor hours (including subcontractors) for each FSC.

- Direct labor dollars paid this reporting period (including subcontractors) for each FSC.

- Weapons system support indication: __________ (Enter yes or no).

If subcontractors are used in the performance of this contract, several factors must be considered. Contractor shall include, and require inclusion of, this term in all subcontracts at any tier under the contract in which services are being procured. Contractor shall also enter their data in a timely manner, as subcontractors can not input any information into the CMRA system until the Prime Contractor has entered their data. The Prime Contractor has overall responsibility for ensuring subcontractors enter their respective data. Subcontractors are only responsible for entering Location Data.

Reporting period will be the period of performance not to exceed 12 months ending 30 September of each government fiscal year and must be reported by 31 October of each calendar year.

# Section J - List of Documents, Exhibits and Other Attachments

EXHIBITS/ATTACHMENT LIST

| Document Type | Description | Pages | Date | Location |
| --- | --- | --- | --- | --- |
| Quality Assurance Plan (QASP),Attachment 1 | QASP | 5 | SOL*. Date | SOL. 15-19 |
| Contract Data Requirements List, Attachment J.1 | Monthly Report | 1 | 15 Feb 2011 | Separate Atch. |
| Contract Data Requirements List, Attachment J.2 | Technical Report | 1 | 15 Feb 2011 | Separate Atch. |
| Contract Data Requirements List, Attachment J.3 | Closeout Report | 1 | 15 Feb 2011 | Separate Atch. |
| Past Performance Questionnaire, Attachment L.1 | Questionnaire | 2 | SOL. Date | SOL, 61-62 |
| Cost Proposal Spreadsheet, Attachment L.2 | Template | N/A | None | Separate Atch. |
| *Definitions: SOL., Solicitation; Atch., Attachment |  |  |  |  |

# Section K - Representations, Certifications and Other Statements of Offerors

ORCA

All offerors shall have current representations and certifications data available at the Online Representations and Certifications Applications (ORCA) web site.  Offerors can initiate an ORCA registration or update their ORCA data by accessing the ORCA internet website at https://orca.bpn.org.

CLAUSES INCORPORATED BY FULL TEXT

52.204-8    ANNUAL REPRESENTATIONS AND CERTIFICATIONS (OCT 2010)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is  NAICS code 541990.

(2) The small business size standard is $7 Million.

(3) The small business size standard for a concern which submits an offer in its own name, other than on a construction or service contract, but which proposes to furnish a product which it did not itself manufacture, is 500 employees.

(b)(1) If the clause at 52.204-7, Central Contractor Registration, is included in this solicitation, paragraph (d) of this provision applies.

(2) If the clause at 52.204-7 is not included in this solicitation, and the offeror is currently registered in CCR, and has completed the ORCA electronically, the offeror may choose to use paragraph (d) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The offeror shall indicate which option applies by checking one of the following boxes:

(__) Paragraph (d) applies.

(__) Paragraph (d) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c)(1) The following representations or certifications in ORCA are applicable to this solicitation as indicated:

(i) 52.203-2, Certificate of Independent Price Determination. This provision applies to solicitations when a firm-fixed-price contract or fixed-price contract with economic price adjustment is contemplated, unless--

(A) The acquisition is to be made under the simplified acquisition procedures in Part 13;

(B) The solicitation is a request for technical proposals under two-step sealed bidding procedures; or

(C) The solicitation is for utility services for which rates are set by law or regulation.

(ii) 52.203-11, Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions. This provision applies to solicitations expected to exceed $150,000.

(iii) 52.204-3, Taxpayer Identification. This provision applies to solicitations that do not include the clause at 52.204-7, Central Contractor Registration.

(iv) 52.204-5, Women-Owned Business (Other Than Small Business).This provision applies to solicitations that--

(A) Are not set aside for small business concerns;

(B) Exceed the simplified acquisition threshold; and

(C) Are for contracts that will be performed in the United States or its outlying areas.

(v) 52.209-5, Certification Regarding Responsibility Matters. This provision applies to solicitations where the contract value is expected to exceed the simplified acquisition threshold.

(vi) 52.214-14, Place of Performance--Sealed Bidding. This provision applies to invitations for bids except those in which the place of performance is specified by the Government.

(vii) 52.215-6, Place of Performance. This provision applies to solicitations unless the place of performance is specified by the Government.

(viii) 52.219-1, Small Business Program Representations (Basic & Alternate I). This provision applies to solicitations when the contract will be performed in the United States or its outlying areas.

(A) The basic provision applies when the solicitations are issued by other than DoD, NASA, and the Coast Guard.

(B) The provision with its Alternate I applies to solicitations issued by DoD, NASA, or the Coast Guard.

(ix) 52.219-2, Equal Low Bids. This provision applies to solicitations when contracting by sealed bidding and the contract will be performed in the United States or its outlying areas.

(x) 52.222-22, Previous Contracts and Compliance Reports. This provision applies to solicitations that include the clause at 52.222-26, Equal Opportunity.

(xi) 52.222-25, Affirmative Action Compliance. This provision applies to solicitations, other than those for construction, when the solicitation includes the clause at 52.222-26, Equal Opportunity.

(xii) 52.222-38, Compliance with Veterans' Employment Reporting Requirements. This provision applies to solicitations when it is anticipated the contract award will exceed the simplified acquisition threshold and the contract is not for acquisition of commercial items.

(xiii) 52.223-1, Biobased Product Certification. This provision applies to solicitations that require the delivery or specify the use of USDA-designated items; or include the clause at 52.223-2, Affirmative Procurement of Biobased Products Under Service and Construction Contracts.

(xiv) 52.223-4, Recovered Material Certification. This provision applies to solicitations that are for, or specify the use of, EPA-designated items.

(xv) 52.225-2, Buy American Act Certificate. This provision applies to solicitations containing the clause at 52.225-1.

(xvi) 52.225-4, Buy American Act--Free Trade Agreements—Israeli Trade Act Certificate. (Basic, Alternate I, and Alternate II) This provision applies to solicitations containing the clause at 52.225-3.

(A) If the acquisition value is less than $25,000, the basic provision applies.

(B) If the acquisition value is $25,000 or more but is less than $50,000, the provision with its Alternate I applies.

(C) If the acquisition value is $50,000 or more but is less than $67,826, the provision with its Alternate II applies.

(xvii) 52.225-6, Trade Agreements Certificate. This provision applies to solicitations containing the clause at 52.225-5.

(xviii) 52.225-20, Prohibition on Conducting Restricted Business Operations in Sudan--Certification. This provision applies to all solicitations.

(xix) 52.225-25, Prohibition on Engaging in Sanctioned Activities Relating to Iran--Certification. This provision applies to all solicitations.

(xx) 52.226-2, Historically Black College or University and Minority Institution Representation. This provision applies to--

(A) Solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions; and

(B) For DoD, NASA, and Coast Guard acquisitions, solicitations that contain the clause at 52.219-23, Notice of Price Evaluation Adjustment for Small Disadvantaged Business Concerns.

(2) The following certifications are applicable as indicated by the Contracting Officer:

(Contracting Officer check as appropriate.)

----(i) 52.219-19, Small Business Concern Representation for the Small Business Competitiveness Demonstration Program.

------(ii) 52.219-21, Small Business Size Representation for Targeted Industry Categories Under the Small Business Competitiveness Demonstration Program.

------(iii) 52.219-22, Small Disadvantaged Business Status.

------(A) Basic.

------(B) Alternate I.

------(iv) 52.222-18, Certification Regarding Knowledge of Child Labor for Listed End Products.

------(v) 52.222-48, Exemption from Application of the Service Contract Act to Contracts for Maintenance, Calibration, or Repair of Certain Equipment Certification.

------(vi) 52.222-52 Exemption from Application of the Service Contract Act to Contracts for Certain Services--Certification.

------(vii) 52.223-9, with its Alternate I, Estimate of Percentage of Recovered Material Content for EPA-Designated Products (Alternate I only).

------(viii) 52.223-13, Certification of Toxic Chemical Release Reporting.

------(ix) 52.227-6, Royalty Information.

------ (A) Basic.

------ (B) Alternate I.

------(x) 52.227-15, Representation of Limited Rights Data and Restricted Computer Software.

(d) The offeror has completed the annual representations and certifications electronically via the Online Representations and Certifications Application (ORCA) website at http://orca.bpn.gov. After reviewing the ORCA database information, the offeror verifies by submission of the offer that the representations and certifications currently posted electronically that apply to this solicitation as indicated in paragraph (c) of this provision have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below (offeror to insert changes, identifyingchange by clause number, title, date). These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

------------------------------------------------------------------------

FAR Clause         Title               Date           Change

------------------------------------------------------------------------

------             ----------             ------          ------

------------------------------------------------------------------------

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on ORCA.

(End of Provision)

CLAUSES INCORPORATED BY FULL TEXT

52.209-7   INFORMATION REGARDING RESPONSIBILITY MATTERS (APR 2010)

(a) Definitions. As used in this provision--

Administrative proceeding means a non-judicial process that is adjudicatory in nature in order to make a determination of fault or liability (e.g., Securities and Exchange Commission Administrative Proceedings, Civilian Board of Contract Appeals Proceedings, and Armed Services Board of Contract Appeals Proceedings). This includes administrative proceedings at the Federal and State level but only in connection with performance of a Federal contract or grant. It does not include agency actions such as contract audits, site visits, corrective plans, or inspection of deliverables.

Federal contracts and grants with total value greater than $10,000,000 means--

(1) The total value of all current, active contracts and grants, including all priced options; and

(2) The total value of all current, active orders including all priced options under indefinite-delivery, indefinite-quantity, 8(a), or requirements contracts (including task and delivery and multiple-award Schedules).

(b) The offeror ( ) has ( ) does not have current active Federal contracts and grants with total value greater than $10,000,000.

(c) If the offeror checked “has” in paragraph (b) of this provision, the offeror represents, by submission of this offer, that the information it has entered in the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate, and complete as of the date of submission of this offer with regard to the following information:

(1) Whether the offeror, and/or any of its principals, has or has not, within the last five years, in connection with the award to or performance by the offeror of a Federal contract or grant, been the subject of a proceeding, at the Federal or State level that resulted in any of the following dispositions:

(i) In a criminal proceeding, a conviction.

(ii) In a civil proceeding, a finding of fault and liability that results in the payment of a monetary fine, penalty, reimbursement, restitution, or damages of $5,000 or more.

(iii) In an administrative proceeding, a finding of fault and liability that results in--

(A) The payment of a monetary fine or penalty of $5,000 or more; or

(B) The payment of a reimbursement, restitution, or damages in excess of $100,000.

(iv) In a criminal, civil, or administrative proceeding, a disposition of the matter by consent or compromise with an acknowledgment of fault by the Contractor if the proceeding could have led to any of the outcomes specified in paragraphs (c)(1)(i), (c)(1)(ii), or (c)(1)(iii) of this provision.

(2) If the offeror has been involved in the last five years in any of the occurrences listed in (c)(1) of this provision, whether the offeror has provided the requested information with regard to each occurrence.

(d) The offeror shall enter the information in paragraphs (c)(1)(i) through (c)(1)(iv) of this provision in FAPIIS as required through maintaining an active registration in the Central Contractor Registration database at http://www.ccr.gov (see 52.204-7).

Principal means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(End of provision)

52.230-1      COST ACCOUNTING STANDARDS NOTICES AND CERTIFICATION (OCT 2008)

Note: This notice does not apply to small businesses or foreign governments. This notice is in three parts, identified by Roman numerals I through III.

Offerors shall examine each part and provide the requested information in order to determine Cost Accounting Standards (CAS) requirements applicable to any resultant contract.

If the offeror is an educational institution, Part II does not apply unless the contemplated contract will be subject to full or modified CAS coverage pursuant to 48 CFR 9903.201-2(c)(5) or 9903.201-2(c)(6), respectively.

I. DISCLOSURE STATEMENT--COST ACCOUNTING PRACTICES AND CERTIFICATION

(a) Any contract in excess of $650,000 resulting from this solicitation will be subject to the requirements of the Cost Accounting Standards Board (48 CFR Chapter 99), except for those contracts which are exempt as specified in 48 CFR 9903.201-1.

(b) Any offeror submitting a proposal which, if accepted, will result in a contract subject to the requirements of 48 CFR Chapter 99 must, as a condition of contracting, submit a Disclosure Statement as required by 48 CFR 9903.202. When required, the Disclosure Statement must be submitted as a part of the offeror's proposal under this solicitation unless the offeror has already submitted a Disclosure Statement disclosing the practices used in connection with the pricing of this proposal. If an applicable Disclosure Statement has already been submitted, the offeror may satisfy the requirement for submission by providing the information requested in paragraph (c) of Part I of this provision.

CAUTION: In the absence of specific regulations or agreement, a practice disclosed in a Disclosure Statement shall not, by virtue of such disclosure, be deemed to be a proper, approved, or agreed-to practice for pricing proposals or accumulating and reporting contract performance cost data.

(c) Check the appropriate box below:

(1) Certificate of Concurrent Submission of Disclosure Statement.

The offeror hereby certifies that, as a part of the offer, copies of the Disclosure Statement have been submitted as follows: (i) original and one copy to the cognizant Administrative Contracting Officer (ACO) or cognizant Federal agency official authorized to act in that capacity (Federal official), as applicable, and (ii) one copy to the cognizant Federal auditor.

(Disclosure must be on Form No. CASB DS-1 or CASB DS-2, as applicable. Forms may be obtained from the cognizant ACO or Federal official and/or from the loose-leaf version of the Federal Acquisition Regulation.)

Date of Disclosure Statement: ______________________ Name and Address of Cognizant ACO or Federal Official Where Filed: ____________________________________

The offeror further certifies that the practices used in estimating costs in pricing this proposal are consistent with the cost accounting practices disclosed in the Disclosure Statement.

(2) Certificate of Previously Submitted Disclosure Statement.

The offeror hereby certifies that the required Disclosure Statement was filed as follows:

Date of Disclosure Statement: _______________________ Name and Address of Cognizant ACO or Federal Official Where Filed: _______________________________________

The offeror further certifies that the practices used in estimating costs in pricing this proposal are consistent with the cost accounting practices disclosed in the applicable Disclosure Statement.

(3) Certificate of Monetary Exemption.

The offeror hereby certifies that the offeror, together with all divisions, subsidiaries, and affiliates under common control, did not receive net awards of negotiated prime contracts and subcontracts subject to CAS totaling more than $50 million (of which at least one award exceeded $1 million) in the cost accounting period immediately preceding the period in which this proposal was submitted. The offeror further certifies that if such status changes before an award resulting from this proposal, the offeror will advise the Contracting Officer immediately.

(4) Certificate of Interim Exemption.

The offeror hereby certifies that (i) the offeror first exceeded the monetary exemption for disclosure, as defined in (3) of this subsection, in the cost accounting period immediately preceding the period in which this offer was submitted and (ii) in accordance with 48 CFR 9903.202-1, the offeror is not yet required to submit a Disclosure Statement. The offeror further certifies that if an award resulting from this proposal has not been made within 90 days after the end of that period, the offeror will immediately submit a revised certificate to the Contracting Officer, in the form specified under subparagraph (c)(1) or (c)(2) of Part I of this provision, as appropriate, to verify submission of a completed Disclosure Statement.

CAUTION: Offerors currently required to disclose because they were awarded a CAS-covered prime contract or subcontract of $50 million or more in the current cost accounting period may not claim this exemption (4). Further, the exemption applies only in connection with proposals submitted before expiration of the 90-day period following the cost accounting period in which the monetary exemption was exceeded.

II. COST ACCOUNTING STANDARDS--ELIGIBILITY FOR MODIFIED CONTRACT COVERAGE

If the offeror is eligible to use the modified provisions of 48 CFR 9903.201-2(b) and elects to do so, the offeror shall indicate by checking the box below. Checking the box below shall mean that the resultant contract is subject to the Disclosure and Consistency of Cost Accounting Practices clause in lieu of the Cost Accounting Standards clause.

(  )  The offeror hereby claims an exemption from the Cost Accounting Standards clause under the provisions of 48 CFR 9903.201-2(b) and certifies that the offeror is eligible for use of the Disclosure and Consistency of Cost Accounting Practices clause because during the cost accounting period immediately preceding the period in which this proposal was submitted, the offeror received less than $50 million in awards of CAS-covered prime contracts and subcontracts. The offeror further certifies that if such status changes before an award resulting from this proposal, the offeror will advise the Contracting Officer immediately.

CAUTION: An offeror may not claim the above eligibility for modified contract coverage if this proposal is expected to result in the award of a CAS-covered contract of $50 million or more or if, during its current cost accounting period, the offeror has been awarded a single CAS-covered prime contract or subcontract of $25 million or more.

III. ADDITIONAL COST ACCOUNTING STANDARDS APPLICABLE TO EXISTING CONTRACTS

The offeror shall indicate below whether award of the contemplated contract would, in accordance with subparagraph (a)(3) of the Cost Accounting Standards clause, require a change in established cost accounting practices affecting existing contracts and subcontracts.

(  ) YES (  ) NO

(End of provision

52.230-7    PROPOSAL DISCLOSURE--COST ACCOUNTING PRACTICE CHANGES (APR 2005)

The offeror shall check ``yes'' below if the contract award will result in a required or unilateral change in cost accounting practice, including unilateral changes requested to be desirable changes.

(  ) Yes (  ) No

If the offeror checked ``Yes'' above, the offeror shall--

(1) Prepare the price proposal in response to the solicitation using the changed practice for the period of performance for which the practice will be used; and

(2) Submit a description of the changed cost accounting practice to the Contracting Officer and the Cognizant Federal Agency Official as pricing support for the proposal.

(End of provision)

# Section L - Instructions, Conditions and Notices to Bidders

PROPOSAL SUBMISSION INSTRUCTION

NOTICE:  The Government intends to award without conducting discussions and only allow for clarifications on certain aspects of proposals or to resolve minor clerical errors.

### L.1	Proposal Submission Instructions:

The following are instructions for submitting and preparing proposals.

L.1.1	Each offeror’s proposal shall consist of the following:

| Volume | Subject |
| --- | --- |
| n/a | Cover Letter |
| I | Technical Approach |
| II | Past Performance |
| III | Cost/Price |

L.1.2	A one (1) page cover letter containing a synopsis of the Offeror’s proposal shall be submitted in response to this Request for Proposal (RFP) for a Cost-Plus Fixed Fee (CPFF) requirement.  Offerors shall use the cost proposal template provided in the RFP package, Attachment L2, as a basis for the cost proposal submission.  The Offeror’s technical approach will be evaluated in accordance with the criteria set forth below.  The contractor shall submit three separate volumes, Technical Approach, Past Performance, and Cost/Price Factor as the proposal.  In addition, to the hardcopies listed in paragraph L.2.1, two (2) copies of the entire proposal (Volumes I through III) shall be submitted on CD-ROM.  CD ROM submissions shall be compatible with the Windows 7 operating system and be made, as appropriate, in Microsoft Office 2010 (Microsoft Word, Microsoft Excel (data file should be .xlsx file format).  Excel files shall not contain any hidden cells, hidden sheets, locked formulas, or access data from any files that are not included with the proposal package. Offerors are responsible to ensure electronic copies on CD-ROM are virus free and functional.  The titles and contents of the volumes should be as defined in this document, all of which shall be within the required page limits and with the number of copies as specified herein. The specific volumes identified herein should be separately bound in three-ring, loose-leaf binders. The contents of each proposal volume are described in the Proposal Preparation Instructions as noted below.

L.1.3	The offeror shall specifically note the provision of solicitation clause 52.215-1, Instructions to Offerors – Competitive Acquisitions.  In addition to the instructions contained therein, offerors must submit a proposal on all items for the quantities stated in Section B of the solicitation to be eligible for any award.

L.1.4	Each offeror shall submit its proposal to:

L.1.4.1	If the proposal is being forwarded via courier (Federal Express) or regular mail address to:

US Army RDECOM Contracting Center

ATTN:  CCRD-BC, (Bob Keen)

4118 Susquehanna Avenue

Aberdeen Proving Ground, MD  21005-3013

### L.2	Proposal Preparation Instruction:

L.2.1	Format:  The offeror’s Technical Approach, Past Performance, and cost submissions shall be submitted in separate volumes as set forth below.  All information the offeror wishes to have considered must be submitted with the initial proposal and shall be confined to the appropriate volume and within the specified page limitation.  The Government will not consider any information that is not included in the appropriate volume as required.

| Volume | Subject | Copies | Page Limit |
| --- | --- | --- | --- |
| n/a | Cover Letter | 6 | 1 |
| I | Technical Approach | 6 | 20 |
| II | Past Performance | 6 | No Limit |
| III | Cost/Price | 6 | No Limit |

L.2.2	It is suggested that binders be used to assemble the separate volumes of the proposal for ease of evaluation.  Indexes to the proposal and cross-references between the proposal and the solicitation are useful for ensuring that all pertinent sections of the proposal are fully understood.  The use of tabs to easily locate sections of the proposal also facilitates thorough evaluation.

L.2.3	Each volume shall be as brief as possible, yet consistent with a complete submission.  Pages shall not exceed 8.5 inches in width and 11 inches in length; however, foldout pages, as appropriate, not exceeding 11 x 17 inches, depicting such items as charts, matrices, or schedules may be used and will count as a single page.  Pages shall be consecutively numbered beginning with the title page as page one.

L.2.4	The offeror's proposal shall not exceed the above page limitations excluding the table of contents, definitions, appendices, acronyms, schedules, and pull-outs.  The proposal shall be printed using 12 point font in Times New Roman (foldout pages or electronic spreadsheets - 10 point font) with one-inch margins (top, bottom, left and right).  Pages printed on both sides will count as two (2) pages.  The proposal introductions, table of contents, and the cross-reference matrices are not included in the page count limitations.

L.2.5	Offerors are cautioned that the Government will not read or consider any information on pages in excess of the above page limitations.  Pages exceeding the limitation will be removed from the proposal prior to evaluation.

L.2.6	Offerors shall provide an explanation, in a clear and understandable format, such as a matrix, of any differences between the manners in which the proposal has been requested and the manner in which it is actually submitted.

L.2.7	Offerors are expected to provide sufficient detail in a clear and concise manner to completely and logically address every aspect the Government intends to evaluate.  The Government does not desire excess verbiage, unnecessary and elaborate brochures, or lengthy, repetitious, disorganized presentations beyond that sufficient to present a complete and clear offer.  Such presentations are not desired and may be construed as an indication of the offeror’s inefficiencies and lack of cost consciousness in proposal preparation.  All offerors are reminded that unsupported promises to comply with the contractual requirements will not be sufficient.  Proposals must not merely parrot back the contractual requirements, but rather must provide convincing documentary evidence in support of any statements relating to the promised performance.

L.2.8	The Government presumes the offeror’s proposal represents its best efforts to respond to the solicitation.  In its proposal, the offeror shall explain any inconsistency, whether real or apparent, between proposed performance and price.

### L.3	Specific Instruction by Volume.

#### L.3.1 Volume I - Technical Approach – Twenty (20) page limitation excluding personnel resumes and section dividers.

L.3.1.1 Technical will be evaluated and receive an adjectival rating

L.3.1.2 The offeror shall describe the organization, management approach, and technical approach to fulfill the requirements set forth in the SOW.

L.3.1.3 The offeror shall propose their ability to provide personnel in a timely manner. These personnel shall exhibit knowledge to fulfill the requirements set forth in the SOW.

L.3.1.4 The offeror shall propose their ability to provide an adequate amount of personnel with the appropriate labor mix to fulfill the requirements set forth in the SOW.

#### L.3.2 Volume II – Past Performance– Not to exceed two (2) page limitation for each contract, subcontract, and task order noted.  Submit past performance information using the format at attachment at L1 found on pages 65-66..

L.3.2.1 Past Performance

L.3.2.1.1 The offeror’s proposal shall include past performance information for the prime and each proposed subcontractor who will perform a significant portion of the effort.

L.3.2.1.2 Definitions of key terms.

L.3.2.1.2.1 “Recent,” as used in this solicitation is defined as “having occurred within the three (3) calendar year period prior to the solicitation release date.”

L.3.2.1.2.2 “Relevance,” as used in this solicitation is defined as “possesses a clear and substantial logical connection to the proposed contract’s requirements.”

L.3.2.1.2.3 “Major,” or “Significant” as used in this solicitation, is defined as “being a subcontract that has a value of over $650,000 in any one year.”

L.3.2.1.3 The offeror shall submit information on recent contracts and major subcontracts (including Federal, State, and Local Government, and private) which are either on-going or were recently completed, which also demonstrates performance relevant to the solicitation’s performance requirements. This information shall also include contract(s) recently terminated in whole or in part (whether for convenience or default), to include those currently in the termination process.

L.3.2.1.4 The offeror shall provide information particularly in technical analysis and development of reports, briefings, databases, metrics, and graphics for executive level decisions and presentations; distribution and maintenance of technical documents on SharePoint  to enable distribution and review among numerous stakeholders; review ManTech packages for format, content and consistency; coordinate ManTech reviews to include administrative support, read-ahead packages, analysis products and preparation of meeting minutes; participate in SharePoint planning meetings to provide support and feedback to the SharePoint project manager on any future capability and/or tools planned for SharePoint; review and track Technology Transition Agreements; provide reports to various staff of requested ManTech information as requested. Performance for the past five (5) years on prior and existing contracts and task orders will be considered.

L.3.2.1.5 The Army may elect to obtain available information on the Offeror, and its proposed subcontractors, using available past performance databases, e.g. PPIRS, CPARS, eSRS; as well as other Governmental tools and sources.

L.3.2.1.6 The offeror shall explain why it considers each of the identified contracts/subcontracts to be relevant to the proposed acquisition.

L.3.2.1.7 For each contract identified, the following information shall be furnished (for past performance with private firms, submit commercial equivalents for each item):

L.3.2.1.7.1 Offeror place of performance, CAGE Code and DUNS Number. If the work was performed as a subcontractor, also provide the name of the prime contractor and Point of Contact (POC) within the prime contractor organization (name, and current address, e-mail address, and telephone and fax numbers).

L.3.2.1.7.2 Government contracting activity, and current address, Procuring Contracting Officer's name, e-mail address, telephone and fax numbers.

L.3.2.1.7.3 Government’s technical representative/COR, and current e-mail address, telephone and fax numbers.

L.3.2.1.7.4 Government contract administration activity and the Administrative Contracting Officer's name, and current e-mail address, telephone and fax numbers.

L.3.2.1.7.5 Government contract administration activity's Pre-Award Monitor's name, and current e-mail address, telephone and fax numbers.

L.3.2.1.7.6 Contract Number and, in the case of Indefinite Delivery type contracts, GSA contracts, and Blanket Purchase Agreements, include Delivery Order Numbers also.

L.3.2.1.7.7 Contract Type (specific type such as Fixed Price (FP), Cost Reimbursement (CR), Time & Materials (T&M), etc.)  In the case of Indefinite Delivery contracts, indicate specific type (Requirements, Definite Quantity, and Indefinite Quantity) and secondary contract type (FP, CR, T&M, etc)).

L.3.2.1.7.8 Awarded price/cost.

L.3.2.1.7.9 Final or projected final price/cost.

L.3.2.1.7.10 Original delivery schedule, including dates of start and completion of work.

L.3.2.1.7.11 Final, or projected final, delivery schedule, including dates of start and completion of work.

L.3.2.1.7.12  For any contracts that did not/do not meet original schedule or technical performance requirements, provide a brief explanation of the reason(s) for the shortcomings and any corrective action(s) taken to avoid recurrence. The offeror shall indicate if any of the contracts listed were terminated and the type and reasons for the termination.

L.3. 2.1.7.13 For all contracts, the offeror shall discuss the differences between awarded price and the final price and the reasons for the adjustments.  The offeror shall indicate the existence of Forward Rate Pricing Agreements and the stability of those agreements over the last three (3) years.

L.3. 2.1.7.14 For all contracts, the offeror shall discuss business relations as they related to the success of meeting socioeconomic goals for that contract, cooperative and proactive behavior with the Government representatives, flexibility, and history of timely submission and negotiation of contract modifications.

L.3.2.1.8 The offeror’s proposal shall include the written consent of its proposed major subcontractors to allow the Government to clarify, communicate, or discuss the subcontractor’s past performance information with the offeror. The offeror shall also include the same information described in section L for each major subcontractor.

L.3.2.1.9 The offeror is notified that the Government may use past performance information obtained from sources other than those identified by the offeror, and that the information obtained may be used for both the Responsibility Determination and the Best Value Decision.

L.3.2.1.10  A performance evaluation for the six (6) most recently completed Government or private-sector contracts or task orders, at least ninety (90) percent physically completed by the offeror as a prime contractor. Agency personnel for whom the offeror has performed work must complete the Performance Evaluation form found in Attachment L.1.  These evaluations must be received by the Government no later than the date the offeror’s proposal is due.

L.3.2.1.11  Note:  Offerors are reminded that both independent data and data provided by offerors in its proposals may be used to evaluate past performance.  Since the Government may not necessarily interview all of the sources provided by the offerors, it is incumbent upon the offeror to explain the relevance of the data provided.  The Government does not assume the duty to search for data to cure problems it finds in proposals.  THE BURDEN OF PROVIDING THOROUGH AND COMPLETE PAST PERFORMANCE INFORMATION REMAINS WITH THE OFFERORS.  PROPOSALS THAT DO NOT CONTAIN THE INFORMATION REQUESTED HEREIN MAY BE TREATED AS A HIGH RISK

#### L.3.3 Volume III – Cost/Price – No page limitation

L.3.3.1	General Instructions

L.3.3.1.1  The offeror must provide the following information at the start of Volume III:

L.3.3.1.1.1  Solicitation number (W91CRB-11-R-0019)

L.3.3.1.1.2  Name and address of offeror.

L.3.3.1.1.3  Name and telephone number of point of contact.

L.3.3.1.1.4  Name of contract administration office.

L.3.3.1.1.5  Name of cognizant DCAA Office and point of contact (if known).

L.3.3.1.1.6  Proposed fee rate for CPFF CLINs.  Rationale shall be supplied for rates and fees.

L.3.3.1.1.7  Completed Section K – Representations, Certifications and Other Statements of Offerors and Online Representations and Certifications Applications (ORCA) Certification.

L.3.3.1.1.8  Whether the offeror is subject to Cost Accounting Standards (CAS).

L.3.3.1.1.9  Whether your organization has submitted a CAS Disclosure Statement, and if it has been determined adequate.

L.3.3.1.1.10  Whether the offeror has been notified of noncompliance with its Disclosure Statement or CAS, and if so, an explanation.

L.3.3.1.1.11  Whether any aspect of this proposal is inconsistent with the disclosed practices or applicable CAS, and if so, an explanation.

L.3.3.1.1.12  Whether the proposal is consistent with their established estimating and accounting principles and procedures and FAR Part 31, “Cost Principles,” and if not, an explanation.

L.3.3.1.1.13  A statement that the offeror grants the Contracting Officer and authorized representative(s) the right to examine, at any time before award, any records, and other data, regardless of the type and form, or whether such supporting information is specifically referenced or included in the proposal as the basis for pricing, that will permit an adequate evaluation of the proposed price.

L.3.3.1.1.14  Date of submission.

L.3.3.1.1.15  Name, title and signature of authorized representative(s).

L.3.3.1.1.16  One (1) signed and completed copy of the Standard Form 33 and continuation  sheets (if applicable).

L.3.3.1.1.17  The existence of established Forward Rate Pricing Agreements.

L.3.3.1.2  The offeror’s proposal shall include an allocation of proposed hours detailed cost estimate for completing the different focused effort.  The cost estimate shall have specific sections for each of the following cost areas: Joint Service Integration (SOW 3.1.1), ManTech Program Execution (SOW 3.1.2), Technology Transition Program Support (SOW 3.2), and Technical Process Support (SOW 3.2.3).

L.3.3.1.3  Cost Elements.  The offeror must furnish supporting breakdowns for each cost element within each contract line item, consistent with the offeror’s cost accounting system.   Depending on the structure of an offeror’s accounting system, the offeror must provide breakdowns for the following basic cost elements, as applicable utilizing the sample proposal format found at attachment L2..

L.3.3.1.3.1 Materials.  Specify type, quantity, unit cost, total cost, and overhead.

L.3.3.1.3.2  Subcontractors/Consultants.  For each subcontract which represents more than ten (10) percent of the total proposed cost; specify labor category, labor rate, total hours per category, total cost per category, travel (use same breakdown as specified in SOW), other direct cost and total cost for subcontractor, include fee/profit.  (Subcontractors are also encouraged to use the sample proposal model.)  Conduct price analyses of all subcontractor proposals to determine price reasonableness.  Conduct cost analysis for all subcontracts to determine cost realism.  The offeror shall include these analyses as part of its cost information submission.

L.3.3.1.3.3  Direct Labor.  Provide a breakdown of labor hours, rates and cost by appropriate category, and furnish basis for estimates.

L.3.3.1.3.4  Indirect Costs.  Indicate how indirect costs were computed and applied, including cost breakdowns.  Indicate the rates used and provide an appropriate explanation.

L.3.3.1.3.5  Other Costs.  List all other costs not otherwise included in the categories described above (e.g.  computer usage and reproduction, etc.) and provide basis for pricing.  For travel for each trip specify from/to, number of people, duration, airfare, per diem, rental car, local mileage amount, total cost per trip, and total cost for travel per the SOW.

L.3.3.1.3.6  Profit/Fixed Fee.  Specify the base, total and percentage it represents.  Per DFARS Subpart 215.9, the government intends to establish a recommended profit/fixed fee using the Weighted Guidelines Method.  IAW FAR 15.404-4, any fixed fee negotiated shall not exceed the statutory limitations imposed by 10 U.S. 2306(e) and 41 U.S.C. 254(b).

L.3.3.1.3.7  Summary.  The offeror shall prepare a summary of all direct and indirect rates (labor, overhead, G&A, etc.) applicable to the total period of performance of the contract.  This must include on-site, as well as off-site rates for any work described in Section C.

L.3.3.1.3.8  The offeror shall include a list that provides a cross reference between the CLINS, the statement of work, and the work breakdown structure

L.3.3.1.3.9  The order of presentation in the volume shall be by CLIN. A proposal is presumed to represent an offeror’s best efforts to respond to the solicitation. Any inconsistency, whether real or apparent, between proposed performance and cost, shall be explained in the proposal.   Any significant inconsistency, if insufficiently explained, may raise doubt of the offeror’s understanding of the nature and scope of the work required and of its financial ability to perform the contract, and may be grounds for rejection of the proposal. The burden of proof as to cost realism rests with the offeror.

L.3.3.1.4  For non-hardware efforts, price shall be supported by a summary sheet indicating labor hours by skill level, labor rate by skill level, other direct cost, other indirect cost, and profit/fee, and a basis of estimate information that shall immediately follow the price summary sheet in the volume.  The basis of estimate shall indicate assumptions, estimating methodology and reasons for selection, hours by labor skill, and any other costs to support the effort (subcontractor, material, travel, etc with supporting rational). For travel, for each trip specify from/to, number of people, duration, airfare, per diem, rental car costs, local mileage amount, total cost per trip, and total cost for travel. The offeror shall provide the basis of estimate and the summary sheets at a WBS level that provides sufficient information to determine cost realism and support CLIN pricing.

L.3.3.1.5  The offeror shall prepare a cost proposal in compliance with the requirements of the FAR 15.408, Table 15-2, “Instructions for Submitting Cost/Price Proposals”.  Supported cost proposal documentation shall be provided in Microsoft Excel 2010 format.  Costs shall be based on an offeror’s normal work week and predicated on the work set forth under this solicitation.  If an offeror’s normal work week is more or less than forty (40) hours per week, the offeror shall so state in the proposal.  Spreadsheets shall include the formulas used for calculations.  Each element of cost shall be documented to show the basis and rationale used in arriving at the amount proposed, and the proposal shall be appropriately cross-referenced.  Supporting information shall include cost breakouts for each cost element and include all rates, hours, material, escalation rates, cost data sources, methodology, and assumptions used.

L.3.3.1.6  The offeror shall submit verifiable cost or pricing data which will adequately support its proposal.  For materials and subcontracting effort, the offeror shall provide such data as vendor quotes, invoice prices, subcontracting services, sources, quantities, prices, degree of competition, type of subcontract, etc.  This data is required to support cost realism analysis.  In the event adequate price competition does not result for this solicitation, the Government reserves the right to request a Certificate of Current Cost and Pricing Data pursuant to FAR 15.804.

L.3.3.1.7  The Cost/Price proposals and exhibits should be submitted in Microsoft Excel 2010 with working formulas and cell references. No hidden cells or formulas will be accepted.

L.3.3.1.8 Un-costed Information for Cost Realism Analysis.  The offeror shall include the following uncosted information that will be used to determine cost realism.  The information submitted should also relate to and identify all subcontractors and consultants, and must correlate with the information submitted

L.3.3.1.8.1.   A travel and subsistence schedule, indicating the number of trips contemplated, the number of people involved, duration, and itinerary for each trip

L.3.3.1.8.2  Provide a matrix identifying all the personnel to be used during the entire contract, the hours each person will be assigned, the individual’s labor category and experience level (Junior = 0 - 5 years, Mid-Level = 6 - 15 years, Senior = more than 15 years), the individual’s responsibilities and education level. The offeror shall provide a detailed discussion of the management and technical hierarchy of the team assigned to the proposed effort, including intra-organizational structure, utilization of subcontractor(s), and the Government interface. The offeror shall provide a detailed discussion of the key proposed management and technical hierarchies of the team assigned to the proposed effort, including interfaces with subcontractors and the Government. The offeror shall provide an organization chart identifying their key proposed personnel. The offeror shall identify the minimum job qualifications provided by each key position

### L.4	Proposal Verifications

L.4.1  The offeror shall include with its submission a statement certifying that the electronic and paper copies of its proposal submitted in response to the solicitation contain identical information.  The offeror takes the risk for all inconsistencies between the two.  Prior to any evaluation, the Government will check all CDs for viruses and ensure that all CDs are readable.  In the event that the CDs are defective (unreadable), the Government will only evaluate the readable electronic files and the written proposal.

L.4.2	The offeror is required to provide the following:

L.4.2.1	Statements that the electronic and paper copies of its proposal submitted in response to the solicitation are identical.

L.4.2.2	The CDs on which electronic proposals are submitted have been verified as readable on the machine and operating system format specified elsewhere in the solicitation.

L.4.2.3	The CDs on which electronic proposals are submitted have been verified as free of viruses using the following software:  (Name, Manufacturer and Version of anti-virus software used)

L.4.2.4	Signature, Name and Title of Contractor personnel making the statement.

### L.5	Confidential Information

L.5.1	The Freedom of Information Act (FOIA) and its amendments have resulted in an increasing number of requests from outside the Government for copies of contract qualifications and proposals submitted to federal agencies.  If an Offeror’s submissions contain information that he/she believes should be withheld from such requestors under FOIA on the grounds that they contain “trade secrets and commercial or financial information” [5 USC§552(b)(4)], the Offeror should mark its submissions in the following manner:

L.5.2	The following notice should be placed on the title page: “Some parts of this document, as identified on individual pages, are considered by the submitter to be privileged or confidential trade secrets or commercial or financial information not subject to mandatory disclosure under the Freedom of Information Act.  Material considered privileged or confidential on such grounds is contained on page(s) _______.”

L.5.3	Each individual item considered privileged or confidential under FOIA should be marked with the following notice:  “The data or information is considered confidential or privileged, and is not subject to mandatory disclosure under the Freedom of Information Act.”

L.5.4	Restriction of Disclosure/Proprietary Information

L.5.4.1	If the Offeror wishes to restrict the disclosure or use of its proposal, use the legend permitted by FAR 52.215-1(e).

### L.6 	Questions and Answers

L6.1	Written question are due by the close of business on 11 March 2011.  Submit any question in writing by email to Ralph Kaminski at electronic email address ralph.kaminski@us.army.mil A solicitation amendment shall be posted on or about 18 March 2011 providing a consolidated list of questions and responses.

CLAUSES INCORPORATED BY REFERENCE

| 52.215-16 | Facilities Capital Cost of Money | JUN 2003 |  |
| --- | --- | --- | --- |
| 52.215-22 | Limitations on Pass-Through Charges--Identification of Subcontract Effort | OCT 2009 |  |
| 52.216-1 | Type Of Contract | APR 1984 |  |
| 52.222-46 | Evaluation Of Compensation For Professional Employees | FEB 1993 |  |
| 52.237-1 | Site Visit | APR 1984 |  |
| 52.237-10 | Identification of Uncompensated Overtime | OCT 1997 |  |
| 52.252-5 | Authorized Deviations In Provisions | APR 1984 |  |

CLAUSES INCORPORATED BY FULL TEXT

52.215-1      INSTRUCTIONS TO OFFERORS--COMPETITIVE  ACQUISITION  (JAN 2004)

(a) Definitions. As used in this provision--

“Discussions” are negotiations that occur after establishment of the competitive range that may, at the Contracting Officer's discretion, result in the offeror being allowed to revise its proposal.

“In writing or written” means any worded or numbered expression which can be read, reproduced, and later communicated, and includes electronically transmitted and stored information.

“Proposal modification” is a change made to a proposal before the solicitation's closing date and time, or made in response to an amendment, or made to correct a mistake at any time before award.

“Proposal revision” is a change to a proposal made after the solicitation closing date, at the request of or as allowed by a Contracting Officer as the result of negotiations.

“Time”, if stated as a number of days, is calculated using calendar days, unless otherwise specified, and will include Saturdays, Sundays, and legal holidays. However, if the last day falls on a Saturday, Sunday, or legal holiday, then the period shall include the next working day.

(b) Amendments to solicitations. If this solicitation is amended, all terms and conditions that are not amended remain unchanged. Offerors shall acknowledge receipt of any amendment to this solicitation by the date and time specified in the amendment(s).

(c) Submission, modification, revision, and withdrawal of proposals. (1) Unless other methods (e.g., electronic commerce or facsimile) are permitted in the solicitation, proposals and modifications to proposals shall be submitted in paper media in sealed envelopes or packages (i) addressed to the office specified in the solicitation, and (ii) showing the time and date specified for receipt, the solicitation number, and the name and address of the offeror. Offerors using commercial carriers should ensure that the proposal is marked on the outermost wrapper with the information in paragraphs (c)(1)(i) and (c)(1)(ii) of this provision.

(2) The first page of the proposal must show--

(i) The solicitation number;

(ii) The name, address, and telephone and facsimile numbers of the offeror (and electronic address if available);

(iii) A statement specifying the extent of agreement with all terms, conditions, and provisions included in the solicitation and agreement to furnish any or all items upon which prices are offered at the price set opposite each item;

(iv) Names, titles, and telephone and facsimile numbers (and electronic addresses if available) of persons authorized to negotiate on the offeror's behalf with the Government in connection with this solicitation; and

(v) Name, title, and signature of person authorized to sign the proposal. Proposals signed by an agent shall be accompanied by evidence of that agent's authority, unless that evidence has been previously furnished to the issuing office.

(3) Submission, modification, or revision, of proposals.

(i) Offerors are responsible for submitting proposals, and any modifications, or revisions, so as to reach the Government office designated in the solicitation by the time specified in the solicitation. If no time is specified in the solicitation, the time for receipt is 4:30 p.m., local time, for the designated Government office on the date that proposal or revision is due.

(ii)(A) Any proposal, modification, or revision received at the Government office designated in the solicitation after the exact time specified for receipt of offers is “late” and will not be considered unless it is received before award is made, the Contracting Officer determines that accepting the late offer would not unduly delay the acquisition; and--

(1) If it was transmitted through an electronic commerce method authorized by the solicitation, it was received at the initial point of entry to the Government infrastructure not later than 5:00 p.m. one working day prior to the date specified for receipt of proposals; or

(2) There is acceptable evidence to establish that it was received at the Government installation designated for receipt of offers and was under the Government's control prior to the time set for receipt of offers; or

(3) It is the only proposal received.

(B) However, a late modification of an otherwise successful proposal that makes its terms more favorable to the Government, will be considered at any time it is received and may be accepted.

(iii) Acceptable evidence to establish the time of receipt at the Government installation includes the time/date stamp of that installation on the proposal wrapper, other documentary evidence of receipt maintained by the installation, or oral testimony or statements of Government personnel.

(iv) If an emergency or unanticipated event interrupts normal Government processes so that proposals cannot be received at the office designated for receipt of proposals by the exact time specified in the solicitation, and urgent Government requirements preclude amendment of the solicitation, the time specified for receipt of proposals will be deemed to be extended to the same time of day specified in the solicitation on the first work day on which normal Government processes resume.

(v) Proposals may be withdrawn by written notice received at any time before award. Oral proposals in response to oral solicitations may be withdrawn orally. If the solicitation authorizes facsimile proposals, proposals may be withdrawn via facsimile received at any time before award, subject to the conditions specified in the provision at 52.215-5, Facsimile Proposals. Proposals may be withdrawn in person by an offeror or an authorized representative, if the identity of the person requesting withdrawal is established and the person signs a receipt for the proposal before award.

(4) Unless otherwise specified in the solicitation, the offeror may propose to provide any item or combination of items.

(5) Offerors shall submit proposals in response to this solicitation in English, unless otherwise permitted by the solicitation, and in U.S. dollars, unless the provision at FAR 52.225-17, Evaluation of Foreign Currency Offers, is included in the solicitation.

(6) Offerors may submit modifications to their proposals at any time before the solicitation closing date and time, and may submit modifications in response to an amendment, or to correct a mistake at any time before award.

(7) Offerors may submit revised proposals only if requested or allowed by the Contracting Officer.

(8) Proposals may be withdrawn at any time before award.  Withdrawals are effective upon receipt of notice by the Contracting Officer.

(d) Offer expiration date. Proposals in response to this solicitation will be valid for the number of days specified on the solicitation cover sheet (unless a different period is proposed by the offeror).

(e) Restriction on disclosure and use of data. Offerors that include in their proposals data that they do not want disclosed to the public for any purpose, or used by the Government except for evaluation purposes, shall--

(1) Mark the title page with the following legend: This proposal includes data that shall not be disclosed outside the Government and shall not be duplicated, used, or disclosed--in whole or in part--for any purpose other than to evaluate this proposal. If, however, a contract is awarded to this offeror as a result of--or in connection with-- the submission of this data, the Government shall have the right to duplicate, use, or disclose the data to the extent provided in the resulting contract. This restriction does not limit the Government's right to use information contained in this data if it is obtained from another source without restriction. The data subject to this restriction are contained in sheets [insert numbers or other identification of sheets]; and

(2) Mark each sheet of data it wishes to restrict with the following legend: Use or disclosure of data contained on this sheet is subject to the restriction on the title page of this proposal.

(f) Contract award. (1) The Government intends to award a contract or contracts resulting from this solicitation to the responsible offeror(s) whose proposal(s) represents the best value after evaluation in accordance with the factors and subfactors in the solicitation.

(2) The Government may reject any or all proposals if such action is in the Government's interest.

(3) The Government may waive informalities and minor irregularities in proposals received.

(4) The Government intends to evaluate proposals and award a contract without discussions with offerors (except clarifications as described in FAR 15.306(a)). Therefore, the offeror's initial proposal should contain the offeror's best terms from a cost or price and technical standpoint. The Government reserves the right to conduct discussions if the Contracting Officer later determines them to be necessary. If the Contracting Officer determines that the number of proposals that would otherwise be in the competitive range exceeds the number at which an efficient competition can be conducted, the Contracting Officer may limit the number of proposals in the competitive range to the greatest number that will permit an efficient competition among the most highly rated proposals.

(5) The Government reserves the right to make an award on any item for a quantity less than the quantity offered, at the unit cost or prices offered, unless the offeror specifies otherwise in the

proposal.

(6) The Government reserves the right to make multiple awards if, after considering the additional administrative costs, it is in the Government's best interest to do so.

(7) Exchanges with offerors after receipt of a proposal do not constitute a rejection or counteroffer by the Government.

(8) The Government may determine that a proposal is unacceptable if the prices proposed are materially unbalanced between line items or subline items. Unbalanced pricing exists when, despite an acceptable total evaluated price, the price of one or more contract line items is significantly overstated or understated as indicated by the application of cost or price analysis techniques. A proposal may be rejected if the Contracting Officer determines that the lack of balance poses an unacceptable risk to the Government.

(9) If a cost realism analysis is performed, cost realism may be considered by the source selection authority in evaluating performance or schedule risk.

(10) A written award or acceptance of proposal mailed or otherwise furnished to the successful offeror within the time specified in the proposal shall result in a binding contract without further action by either party.

(11) If a post-award debriefing is given to requesting offerors, the Government shall disclose the following information, if applicable:

(i) The agency's evaluation of the significant weak or deficient factors in the debriefed offeror's offer.

(ii) The overall evaluated cost or price and technical rating of the successful and the debriefed offeror and past performance information on the debriefed offeror.

(iii) The overall ranking of all offerors, when any ranking was developed by the agency during source selection.

(iv) A summary of the rationale for award.

(v) For acquisitions of commercial items, the make and model of the item to be delivered by the successful offeror.

(vi) Reasonable responses to relevant questions posed by the debriefed offeror as to whether source-selection procedures set forth in the solicitation, applicable regulations, and other applicable authorities were followed by the agency.

(End of provision)

52.233-2     SERVICE OF PROTEST (SEP 2006)

(a) Protests, as defined in section 33.101 of the Federal Acquisition Regulation, that are filed directly with an agency, and copies of any protests that are filed with the Government Accountability Office (GAO), shall be served on the Contracting Officer (addressed as follows) by obtaining written and dated acknowledgment of receipt from Mr. Shonn Moore, 4118 Susquehanna Avenue, Aberdeen Proving Ground MD  21005-3013.

(b) The copy of any protest shall be received in the office designated above within one day of filing a protest with the GAO.

(End of provision)

52.252-1     SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

http://farsite.hill.af.mil/vffara.htm.

(End of provision

52.252-3     ALTERATIONS IN SOLICITATION (APR 1984)

Portions of this solicitation are altered as follows:

To Be determined.

NONDISPLACEMENT OF QUALIFIED WORKERS (DEC 2010)

RDECOM CC 5152.222-4001

(a) Consistent with the efficient performance of this contract, the contractor and its subcontractors shall, except as otherwise provided herein, in good faith offer those employees (other than managerial and supervisory employees) employed under the predecessor contract whose employment will be terminated as a result of award of this contract or the expiration of the contract under which the employees were hired, a right of first refusal of employment under this contract in positions for which employees are qualified. The contractor and its subcontractors shall determine the number of employees necessary for efficient performance of this contract and may elect to employ fewer employees than the predecessor contractor employed in connection with performance of the work.  Except as provided in paragraph (b) there shall be no employment opening under this contract, and the contractor and any subcontractors shall not offer employment under this contract, to any person prior to having complied fully with this obligation.  The contractor and its subcontractors shall  make an express offer of employment to each employee as provided herein and shall state the time within which the employee must accept such offer, but in no case shall the period within which the employee must accept the offer of employment be less than 10 days.

(b) Notwithstanding the obligation under paragraph (a) above, the contractor and any

Subcontractors:

(1) May employ under this contract any employee who has worked for

the contractor or subcontractor for at least three months immediately preceding the

commencement of this contract, and who would otherwise face lay-off or discharge,

(2) are not required to offer a right of first refusal to any employee(s) of the predecessor

contractor who are not service employees within the meaning of the Service Contract

Act of 1965, as amended, 41 U.S.C. 357(b), and

(3) are not required to offer a right of first refusal to any employee(s) of the predecessor

contractor whom the contractor or any of its subcontractors reasonably believes, based on

the particular employee’s past performance, has failed to perform suitably on the job.

(c) In accordance with Executive Order 13495, the contractor shall, not less than 10 days before completion of this contract, furnish the Contracting Officer a certified list of the names of all service employees working under this contract and its subcontracts during the last month of contract performance. The list shall also contain anniversary dates of employment of each service employee under this contract and its predecessor contracts either with the current or predecessor contractors or their subcontractors. The Contracting Officer will provide the list to the successor contractor, and the list shall be provided on request, to employees or their representatives.

(d) If it is determined, pursuant to regulations issued by the Secretary of Labor (Secretary), that the contractor or its subcontractors are not in compliance with the requirements of this clause or any regulation or order of the Secretary, appropriate sanctions may be imposed and remedies invoked against the contractor or its subcontractors, as provided in Executive Order 13495, the regulations, and relevant orders of the Secretary, or as otherwise provided by law.

(e) In every subcontract entered into in order to perform services under this contract,

the contractor will include provisions that ensure that each subcontractor will honor the

requirements of paragraphs (a) through (b) with respect to the employees of a predecessor subcontractor or subcontractors working under this contract, as well as of a predecessor contractor and its subcontractors. The subcontract shall also include provisions to ensure that the

subcontractor will provide the contractor with the information about the employees of the subcontractor needed by the contractor to comply with paragraph (c), above. The contractor will take such action with respect to any such subcontract as may be directed by the Secretary as a means of enforcing such provisions, including the imposition of sanctions for noncompliance: Provided, however, that if the contractor, as a result of such direction, becomes involved in

litigation with a subcontractor, or is threatened with such involvement, the contractor may request that the United States enter into such litigation to protect the interests of the United States.

(f) The Contracting Officer shall withhold or cause to be withheld from the prime contractor under this or any other Government contract with the same prime contractor such sums as an authorized official of the Department of Labor requests, upon a determination by the Administrator, the Administrative Law Judge, or the Administrative Review Board that there has

been a failure to comply with the terms of this clause and that wages lost as a result of

the violations are due to employees or that other monetary relief is appropriate. If the

Contracting Officer or the Administrator, upon final order of the Secretary, finds that the contractor has failed to provide a list of the names of employees working under the contract, the Contracting Officer may in his or her discretion, or upon request by the Administrator, take such action as may be necessary to cause the suspension of the payment of contract funds until such time as the list is provided to the Contracting Officer.

(g) The contractor and subcontractor shall maintain the following records (regardless of format, e.g., paper or electronic, provided the records meet the requirements and purposes of this subpart and are fully accessible) of its compliance with this clause for not less than a period of three years from the date the records were created:

(1) Copies of any written offers of employment or a contemporaneous written record of any oral offers of employment, including the date, location, and attendance roster of any employee meeting(s) at which the offers were extended, a summary of each meeting, a copy of any written notice that may have been distributed, and the names of the employees from the predecessor contract to whom an offer was made.

(2) A copy of any record that forms the basis for any exclusion or exemption claimed

under this part.

(3) A copy of the employee list provided to or received from the contracting agency.

(4) An entry on the pay records of the amount of any retroactive payment of wages

or compensation under the supervision of the Administrator of the Wage and Hour Division

to each employee, the period covered by such payment, and the date of payment, and a

copy of any receipt form provided by or authorized by the Wage and Hour Division.  The contractor shall also deliver a copy of the receipt to the employee and file the original, as evidence of payment by the contractor and receipt by the employee, with the

Administrator or an authorized representative within 10 days after payment is made.

DSK5CLS3C1PROD with PROPOSALS2

(h) The contractor shall cooperate in any review or investigation by the contracting agency or the Department of Labor into possible violations of the provisions of this clause and shall make records requested by such official(s) available for inspection, copying, or transcription upon request.

(i) Disputes concerning the requirements of this clause shall not be subject to the general

disputes clause of this contract. Such disputes shall be resolved in accordance with the procedures of the Department of Labor set forth in 29 CFR part 9. Disputes within the meaning of this clause include disputes between or among any of the following: The contractor, the contracting agency, the U.S. Department of Labor, and the employees under the contract or its predecessor contract.

(END OF CLAUSE)

NOTICE TO SERVICE CONTRACT EMPLOYEE (DEC 2010)

RDECOM CC 5152.222-4002

The contract for (insert type of service) services currently performed by (insert name of predecessor contractor) has been awarded to a successor contractor, (insert name of

successor contractor). The successor contractor’s first date of performance on the contract will be (insert first date of successor contractor’s performance). If the work is to be performed at the same location, a successor contractor is generally required to offer employment to the employees who worked on the contract during the last 30 days of the predecessor performance, except in the following situations:

Employees who will not face layoff or discharge by the new contract award are not entitled to an offer of employment.  Managerial, supervisory, or non-service employees on the current contract are not entitled to an offer of employment.  The successor contractor may reduce the size of the current work force; therefore, only a portion of the existing work force may receive employment offers. However, the successor contractor must offer employment to the displaced employees if any openings occur during the first 90 days of performance on the successor contract.

The successor contractor may employ its current employee on the successor contract before offering employment to the predecessor contract’s employees only if the successor contractor’s current employee has worked for the successor contractor for at least three months immediately preceding the first date of performance on the successor contract and would otherwise face layoff or discharge if not employed under the new contract.

Where the successor contractor has reason to believe, based on credible information from a knowledgeable source, that an employee’s job performance has been unsuitable, the employee is not entitled to an offer of employment on the successor contract.

An employee hired to work under a predecessor’s Federal service contract and one or more nonfederal service contracts as part of a single job is not entitled to an offer of employment on the successor contract, provided that the employee was not deployed in a manner that was designed to avoid the purposes of this part.

Time limit to accept offer: If you are offered employment on the new contract, you will have at least 10 days to accept the offer.

Complaints: Any employee or authorized employee representative who believes that he or she is entitled to an offer of employment with the successor contractor and who has not received an offer, may file a complaint with:

____________________________________

Contracting Officer or representative name

____________________________________

Address

___________________________________

Telephone number

Any complaint must be filed with the contracting agency within 120 days of the alleged violation. The Contracting Officer will inform the parties of their rights and obligations regarding the nondisplacement of employees and, forward a report to the U.S. Department of Labor, Wage and Hour Division within 30 days. The employee may also file the complaint directly with the Administrator, Wage and Hour Division, U.S. Department of Labor, Washington, DC 20210, if the complainant has not been able timely to file the complaint with the Contracting Officer or received a copy of the information to be forwarded to the Wage and Hour Division within 30 days of the original filing.  The complaint must be filed with the Wage

and Hour Division within 180 days of the alleged violation.  For additional information: 1–866–4US–WAGE (1–866–487–9243) TTY: 1–877–889–5627, http://www.wagehour.dol.gov.

(END OF CLAUSE)

### ATTACHMENT L1

ATTACHMENT l1

PAST PERFORMANCE QUESTIONNAIRE

RFP No.: (W91CRB-11-R-0019)

Company Being Evaluated:__________________________________________________________

For Contract/Task No. ______________________________________________________________

POC:_______________________________________	Title:___________________________

Email: ___________________________________________________________________________

Name of Organization/Activity:________________________________________________________

Questions asked:

- What was the type of task or contract?

- What was the total task or contract value?

- What type of contract service did they provide?

- How do you rate them on the following:

4=Outstanding, 3=Good, 2=Acceptable, 1=Marginal, 0=Unacceptable, N/A Not Applicable

| Criteria and Acceptable Standards | 4 | 3 | 2 | 1 | 0 | N/A |
| --- | --- | --- | --- | --- | --- | --- |
| A. Quality of Product or Service – compliance with contract Requirement; technical excellence; accuracy of reports |  |  |  |  |  |  |
| B. Timeliness of Staffing – staffed and/or started on time; no liquidated damages assessed |  |  |  |  |  |  |
| C. Timeliness of Deliverables – met due dates for interim milestones; completed project on time, including wrap-up and contract administration; no liquidated damages assessed |  |  |  |  |  |  |
| D. Staffing Retention – little or no turnover of personnel |  |  |  |  |  |  |
| E. Cost Control – within budget; current accurate and complete billings; relationship of negotiated costs to actuals; cost efficiencies |  |  |  |  |  |  |
| F. Business Relations – effective management; reasonable/ cooperative behavior; flexible; effective contractor recommended solutions; reliable and responsive to technical direction; business-like concern for government’s interests |  |  |  |  |  |  |
| G. Customer Satisfaction – overall satisfaction of end users with the contractor’s service. |  |  |  |  |  |  |

| H. Overall Rating – In summary, how would you rate the overall quality of this firm’s past performance |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |

Explanation (i.e. past problems, any corrective actions taken, etc.) of any Unacceptable Ratings or N/A:

Please provide any other information or factors, negative or positive, which you are aware of that, is relevant to the evaluation of this Contractor:

# Section M - Evaluation Factors for Award

EVALUATION OF PROPOSALS

SECTION I  Proposal Evaluation Information.   THIS REQUIRMENT IS A 100% SET ASIDE FOR SMALL BUSINESS, FAR CLAUSE 52.219-6.

### M.1.	Evaluation Process

All proposals received pursuant to the Request for Proposal (RFP) will be fully evaluated in a careful and impartial manner.  All factors against which proposals will be evaluated are described in this section.    The proposal will be evaluated to determine the extent to which the proposed approach is practical and the end results achievable.  The proposal will be evaluated to determine the extent to which successful performance is contingent upon proven techniques that do not require unnecessary development.  The proposal will be evaluated to determine whether the offeror’s methods and approach in meeting the requirements in a timely manner provide the Government with a high level of confidence of successful completion.

M.1.2	Basis for Award  Award will be made to the responsible offeror whose proposal presents the best value to the Government.  Accordingly, the Government may award a resulting contract to other than the lowest priced offeror, or to other than the offeror with the highest technical rating.  The basis for award of a contract as a result of this RFP will be based on the results of the evaluation of all of the factors set forth herein giving due consideration to the relative order of importance indicated herein.  Ultimately, the source selection decision will take into account the offeror’s capability to meet the requirements of this RFP at a reasonable cost as determined by the best value selection process.  The Government reserves the right of such flexibility in evaluating as is necessary to ensure placement of the contract in its best interest.

M.1.3	Competitive Range  The Contracting Officer may make the determination as to which proposals are in the “Competitive Range”.  The competitive range will be determined on the basis of adjectival ratings and price or cost IAW the below.  The number of most highly rated proposals that might otherwise be included in the competitive range may be limited to the greatest number that will permit an efficient competition among the most highly rated proposals

M.1.4	Discussion and Final Offers  In accordance with FAR 15.306, the Government intends to award without discussions.  However, if discussions are deemed appropriate by the Contracting Officer, the Government will establish a Competitive Range and only those offerors included will be selected to participate in discussions.  At the conclusion of discussions a final common cut-off date will be established to allow a reasonable opportunity for submission of written “Final Proposal Revisions.”  During the evaluation, it may become necessary to obtain clarification of an Offeror’s proposal.  A clarification shall not be used to cure proposal deficiencies or material omissions, materially alter the technical, management or cost elements of the proposal and/or otherwise revise the proposal.  A clarification merely permits explanation or substantiation.  Evaluators will identify those aspects of the offerors’ proposals that require clarification in writing and forward to the Contracting Officer.  Any contact with offerors will be through the Contracting Officer.

M.1.5	Final Evaluation of Proposals  The evaluation of proposals within the Competitive Range may be revised in light of additional information provided during subsequent discussion or furnished with the final proposal revision.

### M.2	Evaluation Approach

M.2.1	All proposals will be evaluated to determine the extent to which the offeror is expected to be able to successfully complete the proposed tasks and technical requirements within the required schedule. The evaluation approach will be as follows:

M.2.1.1	Technical Approach.  The Technical factor will receive an adjectival rating along with a narrative evaluation.  The adjectival rating reflects the Government’s confidence in each offeror’s ability, as demonstrated in its proposal, to meet the requirements stated in the RFP.  It will receive an adjectival rating along with a narrative evaluation that reflects the degree of risk associated with the offeror’s approach in satisfying the Government’s requirements.

M.2.1.2	Past Performance .  The past performance information will receive an adjectival rating that defines the performance risk assessment.  The rating will be supported with a narrative evaluation.  Performance risks are those associated with an offeror’s likelihood of success in performing the solicitation’s requirements as indicated by the offeror’s record of current and past performance.

M.2.1.3	Cost/Price.  The cost/price proposal will not receive an adjectival rating but will be evaluated with a narrative for realism, reasonableness, and completeness.  The results of the cost realism analysis will determine the probable cost of performance.

SECTION II   EVALUATION INFORMATION

### M.3	Evaluation Factors.

M.3.1	Each offeror’s proposal will be evaluated on the extent to which it demonstrates responsiveness to each of the evaluation factors.

M.3.1.1  Factors and relative order of importance:  The evaluation factors include:

| No. | Ranking. | Factor |
| --- | --- | --- |
| 1 | 1 | Technical |
| 2 | 2 | Past Performance |
| 3 | 3 | Cost/Price |

M.3.1.2  The evaluation factors include (1) Technical, (2) Past Performance, (3) Cost/Price.  Technical is more important than past performance which are both significantly more important than Cost/Price. Within the Technical proposal, the organization, management, and technical approach is equal in importance to the ability to provide knowledgeable personnel, and is somewhat more important than the ability to provide an adequate amount of personnel.   The Government is willing to pay more if increases in, for example, technical merit of the proposal so warrants.  The Cost/Price Factor may become more significant in contributing to the source selection decision if proposals are comparable.

### M.4  Rating System, Evaluation Criteria, Standards, and Factors

M.4.1	An explanation of the overall integrated rating system, evaluation criteria, standards and factors is as follows:

M.4.1.1  Adjectival Rating/Definition – The following are the adjectival ratings to be used and their definitions.

M.4.1.1.1  Excellent – Proposal demonstrates a thorough understanding of requirements and an approach that exceeds the minimum performance requirements in a way significantly beneficial to the government. The offeror’s proposal demonstrates a thorough understanding of the requirements and how these requirements will be executed.  The technical approach is clearly and completely described and represents a feasible approach for meeting the ManTech and Technology Transition (T2) requirements.  The offeror’s proposal provides evidence of significant knowledge and expertise in ManTech and T2 support services.

M.4.1.1.2  Good – Proposal demonstrates good understanding of requirements and an approach that meets the minimum performance requirements for acceptable contract performance in a beneficial way to the government.  The proposal demonstrates a good understanding of the requirements and how these requirements will be executed.  The technical approach is described and represents a feasible approach for meeting the ManTech and T2 requirements. The offeror’s proposal provides evidence of knowledge in ManTech and T2 support services.

M.4.1.1.3  Satisfactory – Proposal demonstrates a limited understanding of requirements and an approach that does not clearly meet the performance requirements for acceptable contract performance.  Proposal is unacceptable but capable of being made acceptable in a way to be beneficial to the government.

M.4.1.1.4  Unacceptable -  Proposal fails to meet requirements and can only be met with major changes to the proposal.  Proposal is unacceptable

M.4.1.2  Risk Rating/Definition - Proposal Risk

M.4.1.2.1  Low Risk (LR) - Offeror’s proposal provides essentially no doubt that the Offeror will successfully perform the required effort.

M.4.1.2.2  Moderate Risk (MR) – Offeror’s proposal provides some doubt that the Offeror will successfully perform the required effort.

M.4.1.2.3  High Risk (HR) - Offeror’s proposal provides significant doubt that the Offeror will successfully perform the required effort.  Offeror’s proposal has little or no relevant information.

### M.5	Evaluation Criteria and Standards

M.5.1	The following evaluation criteria establishes those aspects of a proposal that will be evaluated qualitatively to arrive at an integrated assessment as to which proposal best meets the Government’s needs as stated in the solicitation.  The evaluation standards describe the baseline level of merit that will be used for measuring how well or whether an offeror’s response meets the solicitation’s requirements with respect to the evaluation of the factors for merit.  The evaluation standards are described in an adjectival rating and reflect the extent to which the offeror’s proposal is considered acceptable. The adjectival rating for the standards will relate to the adjectival rating for each of the proposals.

#### M.5.2	 Technical Approach

M.5.2.1  The Government will evaluate the offeror’s proposed technical approach which the offeror demonstrates ability to provide manpower support services to the Government as detailed in the SOW.  Each evaluator will make an independent evaluation and assign an adjectival rating to each of the factors, based upon an integrated assessment of the individual elements. The factor rating shall be supported by narrative comments citing significant strengths, strengths, weaknesses, significant weaknesses, deficiencies, and other special considerations made by the evaluation board members

M.5.2.2  Adjectival Rating/Definition – Technical Approach

M.5.2.2.1  Excellent (E) - Proposal significantly exceeds the Government’s requirements.  Numerous strengths are identified which will significantly benefit the Government.  No deficiencies or weaknesses are identified.  The proposal represents a low risk.

M.5.2.2.2  Good (G) – Proposal exceeds the Government’s requirements.  Significantly more strengths are identified than weaknesses.  No deficiencies exist.  Weaknesses may exist but they are readily correctable or capable of being resolved without substantial impact on performance, cost, or schedule.  The proposal represents moderately low risk.

M.5.2.2.3  Satisfactory (S) - Proposal meets the Government’s requirements.  Equal or more weaknesses are identified than strengths.  No deficiencies exist.  Weaknesses exist but they are correctable or capable of being resolved without substantial impact on performance, cost or schedule.  The proposal represents a moderate risk.

M.5.2.2.4  Unacceptable (U) - Proposal does not meet the Government’s requirements.  Deficiencies exist and a major proposal revision is necessary to make it acceptable.  The proposal represents a high risk.

M.5.2.3  The terms “significant strength,” “strength,” “weakness,” “significant weakness,” and “deficiency” are defined for Technical Risk as follows:

M.5.2.3.1  Significant Strength:  An aspect of a proposal that, when judged against a stated evaluation criteria, appreciably enhances the merit of the proposal or significantly increases the probability of successful performance of the contract.

M.5.2.3.2  Strength:  Any aspect of a proposal that, when judged against a stated evaluation criteria, enhances the merit of the proposal or increases the probability of successful performance of the contract

M.5.2.3.3  Weakness:  A flaw in the proposal that increases the risk of unsuccessful contract performance

M.5.2.3.4   Deficiency:  A material failure of a proposal to meet a Government requirement or a combination of significant weaknesses in a proposal that increases the risk of unsuccessful contract performance to an unacceptable level.

#### M.5.3  Past Performance

M.5.3.1  The Government will evaluate the offeror's and its subcontractor's current and past performance through the use of an evaluation group that will be designated to conduct a performance risk assessment using Attachment L.1, the Past Performance Questionnaire.  The Government may use past performance information other than the sources identified by the offeror and that the information obtained will be used for both the responsibility determination and the best value decision.  The Government’s evaluation will describe the degree of confidence the Government has in the offeror's likelihood of success in performing the solicitation’s requirements.  The degree of confidence will be measured in terms of the risk associated with an offeror's past performance by assessing how well it satisfied the following, as a minimum:

M.5.3.2  Provided a quality service in terms of technical performance for compliance with previous contract requirements, accuracy of reports, and technical excellence to include Quality awards/certificates.

M.5.3.3  Performed timely in terms of meeting milestones, reliability, responsiveness to technical direction, deliverables completed on-time, adherence to contract schedules including contract administration.

M.5.3.4  Controlled cost in terms of performing within or below budget, use of cost efficiencies, relationship of negotiated costs to actuals, submission of reasonably priced change proposals, and providing current, accurate, and complete billing timely.

M.5.3.5  Conducted business relations in terms of providing effective management, demonstrating a cooperative and proactive behavior with technical representative(s) and the Contracting Officer, being flexible, being responsive to inquiries, resolving problems, satisfying customers.

M.5.3.6  In conducting the performance risk assessment, the Government may use data provided by the offeror and data obtained from other sources. The Government may consider data obtained from other sources; however, the burden of providing thorough and complete past performance information rests with the offeror. The Government will limit relevant past performance information to performance evaluated at the proposed performance location and will use a rating scheme that defines past performance adjectival ratings and risk as follows:

M.5.3.6.1  Low - Offeror's past performance record provides essentially no doubt that the offeror will successfully perform the required effort.

M.5.3.6.2  Moderate - Offeror's past performance record provides some doubt that the offeror will successfully perform the required effort.

M.5.3.6.3  High - Offeror's past performance record provides significant doubt that the offeror will successfully perform the required effort.  The offeror has no relevant performance record.  A thorough search was unable to identify any past performance information.  No relevant past performance may affect consideration of the offeror, relative to the competing offerors, depending on the significance of the difference among them when the Government conducts a tradeoff analysis to determine the best value.

#### M.5.4	Cost/Price Factor

M.5.4.1  The Government will evaluate the realism of each offeror’s proposed cost.  The cost realism analysis will determine:  (1) whether the estimated proposed costs is realistic for the offeror’s technical approach, (2) whether the offeror has a clear understanding of the Government’s requirements.  The Government will evaluate the estimated cost,or price, and fee proposed by the offeror to perform all the requirements set forth in Section C.  This evaluation will include an analysis of the proposed cost and fee as submitted, together with all supporting cost information.  The offeror’s cost or price will be evaluated with appropriate consideration given to all information the Contracting Officer deems appropriate.  This may include information from the Defense Contract Audit Agency, Government technical personnel and other sources.

M.5.4.2  The results of the realism analysis will determine the probable cost of performance.  The probable cost of performance is defined as the Government’s best estimate of contract cost resulting from the offeror’s proposal.  The cost realism for the efforts may involve an adjustment of the proposed cost, price, fee, whenever it is determined that the proposed cost does not reflect the probable cost of performance.  Any adjusted cost or price will represent the Government’s estimate of probable cost that will be used in the final evaluation.

M.5.4.3  Cost Reasonableness.  The Government will evaluate the offeror’s cost proposal to determine if cost/price are reasonable based on cost analysis as set for in FAR 15.4.

M.5.4.4  Cost Completeness.  The Government will evaluate the offeror’s cost/price proposal to determine if the costs are complete in terms of adequacy of identification, estimation, and support of all relevant costs.

M.5.4.5  Cost/Technical Trade Off Analysis - The Government may request a Cost/Technical Trade-Off Analysis be conducted using the best value approach to determine the value of the differences between proposals which may be beneficial to the contract objectives.